## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
March 9, 2005

## Slide 2
Project Priority List (PPL)
State of the PPL
  PPL changes relating to RMS:
    Lodestar Enhancement SIRs – Execution – MO – Rank 0.013
      PRR 488 – Weather Responsiveness Determination
    Disclosure of Local Congestion – Planning – MO – Rank 0.34
      PRR 515 – Disclosure of Local Congestion
    Texas SET 2.1 – Initiation – RO – Rank 6
    Enhancements to FasTrak – Initiation – RO – Rank 9
    IDR Optional Threshold Removal – Cancelled – MO – Rank 11.5
    Market Information Distribution – Planning – RO – Rank 17
      Subproject to Service Oriented Architecture
    SIR Enhancement Release 5.2 – Planning – MO – Rank 20
      PRR 420 – Modified Competitive Solution Method
        Automation of existing manual workaround
  Latest PPL to be posted to ERCOT.com by 3/7

## Slide 3: MO 2005 Release Plans
Release A
PR-40066_01 Lodestar 3.7 Upgrade (1.0 – 2004 carry)
Settlements/Billing
Load Profiling
Data Aggregation
Data Management
Lodestar
MV90
TCR/REC
TGR
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release “C”
Release B1
PR-40075 SIR Enhancement (1.0 – 2004 carry)
  PRR488
PR-30026 EPS/RID Meter Data Extracts (1.0 – 2004 carry)
EMMS Release 4 (4 MO projects) (1.0)
PR-40015 TCR Report Enhancements (1.0 – 2004 carry)
ER-50010 SIR Enhancement 5.2 (1.1)
Release C
PR-50024 SCR 740 Enhancements to SCR 727 (1.2)
EMMS Release 5 (TBD projects) (1.1)
ER-50012 SIR Enhancement 5.4 (1.1)
MR-50025 Enhance ESI-ID Look-up Function (1.2)
Release “A”
Release “B1” & “B2”
TCR/REC
TGR
Wholesale Client Relations
Settlement Metering
Release B2
PR-40007 SCR 727 Phase 2 (1.1)
PR-40093 RMR Automation (1.0 – 2004 carry)
MR-40108 PRR515 Disclosure of Local Congestion (1.0 – 2004 carry)
PR-40104 Zero Charge Enhancements (1.0 – 2004 carry)
ER-50011 SIR Enhancement 5.3 (1.1)

## Slide 4: Retail Ops 2005 Release Plans
Release RO 5.1
PR-40066_03 Siebel Upgrade (1.1)
PR-40019 Retail Testing Website (1.1)
Retail Transaction Process Data Transparency and Rptg
EDIM Retail Market Services
Retail Client Services Retail Market Reporting
ESI ID Retail – WS Sync
Retail Market Testing
Siebel
EAI (SeeBeyond/TIBCO)
TCH
PaperFree
Market Testing
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release RO 5.3
Release RO 5.2
PR-40106 ERCOT.com (1.1)
ER-50026 SIR Enhancements (1.2)
PR-40034 Texas SET 2.1 (1.1)
Release 5.3
PR-50007 SCR 738 (1.1) Enhancements to Fast Trak
MR-50023 Potential Load Loss (1.2)
Release RO 5.1
Release RO 5.2
Release RO 6.0 SOA
Release RO 6.0
PR-50121 Service Oriented Architecture (1.1)
Including sub-projects of PR-50121
  PR-50121_03 Market Information Distribution