## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
March 3, 2005

## Slide 2: Agenda
Economist Issues
ERCOT Protocol Development
February 4 Voting
February 23 Voting

## Slide 3: Economist Issues Update
On February 4,
  We agreed Output Schedule updates up to SCED execution will be limited to only Dynamically-Scheduled Resources. Non–Dynamically Scheduled Resources with Output Schedules will be subject to the same time constraints as updates to Energy Offer Curves.
  We agreed to further study of Real-Time Co-Optimization of AS and energy. Protocol language will be filed when the settlements equations are filed. If Real-Time Co-Optimization is not adopted, PUCT staff requested that a reason for this decision be filed.

## Slide 4: ERCOT Protocol Development
Round 2 final review is on schedule for completion in early March.
Cheryl Moseley met with PRS. All PRRs passed since the April 1, 2003 TNT baseline will be reviewed by PRS and incorporated in the TNM Protocols after the March 18 filing.
Moseley discussed with TNT the option of filing only the Protocol sections related to the nodal design on March 18. This option will be noticed for a vote at the next TNT General Session.

## Slide 5: February 4 Voting
Vote | Result
Motion to adopt the language in Section 5.4.4(2): "QSEs representing a CRR Account Holder with PTP Obligations at the time of the DAM may specify an offer price (minimum reservation price) in the DAM." Motion to modify the Minimum Reservation Price for CRRs in paragraph 4 of the DAM whitepaper from $2000 to $100,000. | The motion failed by a ballot vote of 64.3% in favor and 35.7% opposed. The motion failed by a ballot vote of 41.7% in favor and 58.3% opposed.

## Slide 6: February 4 Voting (cont.)
Vote | Result
Motion to modify the "x%" and "(150%?)" to 500% in Section 0.6.2(5), RUC. Motion that Non-Spinning Reserve deployment for off-line generation and interruptible load ERCOT will deploy at a fixed reserve level or at operator over-ride. For on-line generation ERCOT will allow SCED to deploy at a fixed reserve level. | The motion failed by a ballot vote of 32.1% in favor and 67.9% opposed. The motion was approved by a ballot vote of 91.7% in favor and 8.3% opposed.

## Slide 7: February 4 Voting (cont.)
Vote | Result
Motion that Real-Time Co-optimization be reviewed at the same time as the Settlements formulas (after March 18); and address this issue at the same time as the amendment to the Protocols filed for the Settlements formulas. | The motion was approved by a unanimous voice vote. No abstentions were stated.

## Slide 8: February 23 Voting
Vote | Result
Motion to adopt the 150% in Section 0.5.2(6). Motion to change the deadline for revising energy trades from midnight of the following day to 1300. | The motion was approved by a majority voice vote, with one opposed by BTU, and one abstention by STEC. Representatives from all seven segments were present. The motion was approved by a majority voice vote, with abstentions by Reliant, Cirro, and the City of Dallas. Representatives from all seven segments were present.

## Slide 9: February 23 Voting (cont.)
Vote | Result
Motion to accept the language in Section 5.5.1(c)(i) and delete the redlines proposed in Section 5.5.1(c) to adjust the limits of elements in the DAM that were oversold in prior CRR auctions and allocations to match the impact of the oversold CRRs on that element. Motion to approve the Governor Response whitepaper as amended by the PDCWG for conversion and incorporation into redline language for the Nodal Protocols and further consideration by TNT. | The motion was approved by a ballot vote of 73.3% in favor and 26.7% opposed. The motion failed by a ballot vote of 41% in favor and 59% opposed.

## Slide 10: February 23 Voting (cont.)
Vote | Result
Motion to use the O&M Costs in the TNT Protocols and the fuel component of startup costs from the existing OOMC language in the current Protocols as the method to determine Generic Startup Costs in Section 5.4.8.2.3. Motion to begin execution of the DAM at 1000 and let DAM take as long as necessary to run and execute the DRUC the later of (a) an hour after completion of the DAM or (b) 1300. | The motion failed by a ballot vote of 54.8% in favor and 45.2% opposed. The motion was approved by a ballot vote of 83.7% in favor and 16.3% opposed.

## Slide 11: February 23 Voting (cont.)
Vote | Result
Motion to adopt Option 1 for the CRR Balancing Account (A monthly calculation with an annual true-up at the end of the year). | The motion was approved by a majority voice vote, with opposition from Garland, LCRA and STEC. No abstentions were stated. Representatives from all seven segments were present.