## Slide 1: 2.1 Implementation Schedule
November 2004
TX SET Meeting 16th & 17th
Post TX SET Meeting
Market to submit any CC’s to be considered for 2.1 - Deadline is Monday, November 23rd.
Proposed

## Slide 2: 2.1 Implementation Schedule
December 2004
Nov. 23rd – Last chance to submit any CC’s to be considered in 2.1
TX SET Meeting 7th & 8th
CC Conference Call
TX SET to create list of all possible CC’s to be included in 2.1
Post TX SET Meeting
Send Market list of all CCs to be considered for 2.1 comment period begins.
MP’s encouraged to bring up issues/concerns with proposed CC’s by January’s TX SET meeting.
Proposed

## Slide 3: 2.1 Implementation Schedule
January 2005
MP’s encouraged to bring up issues/concerns with proposed CC’s by January’s TX SET meeting.
TX SET Meeting TBD
  Create ‘Final’ list of CC’s to be implemented in 2.1
Post TX SET Meeting
  TX SET to begin Redlines of 2.1 Implementation Guides. Redlines to be complete by February XX
Proposed

## Slide 4: 2.1 Implementation Schedule
February 2005
XX - Redlines of 2.1 IGs completed
XX – Redlined 2.1 IGs distributed to Market. Comment period ends February XX.
TX SET Meeting TBD
Post TX SET Meeting
  XX – Comments incorporated into 2.1 Redlined IG’s
  XX – Updated redlined IG’s distrubted to the Market
Proposed

## Slide 5: 2.1 Implementation Schedule
March 2005
XX - ‘Final’ 2.1 Redlined IGs posted
TX SET Meeting TBD
Post TX SET Meeting
TX SET Publishes 2.1 Implementation Guides, SEF files
MPs begin system build, design and test
Proposed