| ERCOT Retail Client Services & Testing |
| --- |
| Event Description: April DEWG | Date: April 14, 2005 | Completed by: JLavas/KBrink |
| Attendees: Michael Walters (Gn Mntn), Zach Collard (CNP), Bill Kettlewell (ERCOT - Phone), Bryan Eshalman (Spark - Phone), Jackie Ashbaugh (ERCOT), Kelly Brink (ERCOT), Vanessa Camp (ERCOT), Dave Michelson (ERCOT), Jill Trafenstead (LCRA), Steve Barr (TNMP), Jeff Keifer (RRI), Anahita Minnoee (Direct), Annette Morton (AEP), Bill Reily (TXUED), Judy Briscoe (BP), Charlie Bratton (TXUES), Monique Patell (TXUES), Jamie Lavas (ERCOT), Ray Chase (ERCOT - Phone) |
| Summary of Event |
| Admonition, Agenda Review, Introductions Note Updates for March – Agenda has a typo for this month. It is 2005 not 2004. COPS Update – J. Briscoe COPS last met on Mar 22 Communication WG – get commercial operations guide is underway. Also looking at getting a list serve for notifications. CPR – looks at upcoming PRRs and their Settlement impacts. UFE TF – looking at meeting every quarter to review UFE Analysis. PRR 548 - Settlement for Mismatched Inter-QSE Energy Schedules. – If approved the PRR will be presented back to DEWG to insure that new billing determinants are included in future extracts. Outstanding Load Imbalance ADRs – went to TAC. ADR TF set up to meet and discuss further. Please send representation. Special TAC meeting on the 6th to discuss ADRs. Special PRS meeting on the 2nd of May – evaluation of projects on 2005 PPL that are unfunded. Looking at Nodal market impacts. RMS Update – Z. Collard S. Egger FT Update – Meeting set for April 27th. Looking for additional representation by DEWG members due to vested interests in FasTrak improvements. Some concern expressed that the FT project needed to be moving along faster. Currently the project is evaluating three options for solution. Additional concern raised that the implementation of the FT project is scheduled very close to the next TX SET implementation. Final MIMO Update – was the last quarterly update. SCR 740 Business Discussion – J. Ashbaugh EAA is the business owner of 727 and the data provided through this effort. Currently in the planning phase of the project ERCOT is conducting this project using a new method of iterative design Looking for feedback from MPs on the information provided here today Specific 727 data/access to ERCOT data via web service interface through L* ODS/EDW. Will provide info in 2 ways: Elementary Services – reside on 1 data object/1 table. Integrated Services – resides on multiple data objects/combination of tables from multiple objects. Up to 5 calls provided in the initial phase. Results are the same as if you made separate Elementary Service calls. There will be no changes to the DDL for the 727 extract. Provide secure method for data requests and delivery. Will provide education about the data that will be provided Audit capabilities – utilize ODS to determine if your DB is where it needs to be. With the ODS, ERCOT will use PITS (Point in time Start/Stop) at 5:30 PM for SCR 727 and determine the net change to provide in the extract in order to sync with generation/load extracts and to account for a time lag internally. Therefore, when audit records are requested, they will be retrieved from the ODS as of 5:30PM for the requested PIT date. S. Barr suggested that since batch does not start at 5:30PM 100% of the time, ERCOT should consider having a dynamic PIT dependent on batch start each day. These new changes will also allow an MP to review back dated changes made to 727 extract data already received previously and request usage for backdated LSE changes. To determine if an 814_20 processed the day the MP sent it…make request in the afternoon on your ESIIDs. Will receive info based on the most recent 5:30 PM info (from the day before) so it will not answer the question. If the MP submitted the query after 5:30 PM that day (D1 checking D0) you will receive the info. BUT, this info will not yet have come to you via your 727 extract in this example. You will see the info 1 day sooner than the 727 info. Max run time is 2 days for receiving info back on elementary queries. Max run time is 10 days for the integrated requests – will include entire database audit as well. *Action Item: Determine which Protocol references this SLA? There will also be appropriate training provided to educate MP’s on how differences are discovered in the system and why they look different There are not protocols being implemented around this tool like SCR 727 that are related to ADRs or transactions as this is a request of information from our system for MP research Z. Collard – Worried that if we can not meet the 2 day turn around demand, then this tool will not be utilized by the market after the cost of implementing. M. Walters – get into sync issues and timelines for DEVs if you go past the 10 day mark. You have a 7 day response time on the DEV issues so you might not have the info back in time to respond. Will include into the design the ability to expand the queries provided. Assumptions ODS will include information from L* from February 15, 2005 forward only. Baselined as of this date, no other historical data is contained within the environment. Historical info is there, but historical changes are not. Delete tables not included We will check to ensure that you are the ROR/TDSP (data owner) for a given ESI ID for the requested trade date at that PIT before fulfilling the request for data. You will not be able to rebuild your DB using this – purpose of 740 is not to rebuild based on PIT or for us to shadow settle for you. You can get around doing this by using more than 1 call though. All requests for current data will be based on the most recent 5:30 pm Interpretations Web Services will be established for ESIID Data Research and 727 Auditing ESI ID Data Research – (The 5 Calls you may make in an integrated service) ESIID, ESIIDSERVICEHIST, ESIIDUSAGE, LSCHANNELCUTHEADER, LSCHANNELCUTDATA When querying by tran_id, ERCOT will resolve the data to the GlobalProcID/Descriptor. Discussion on how the Global Proc id is created by ERCOT –J. Ashbaugh will find out specifics on how many digits exist with the concatenation of leading zeros and ESIID. 727 Auditing – Counts by table, Logical Key by table, All data w/in table Next Steps – finalize standard parameters, address any outstanding questions, ODS/EDW Teaching how to build bucket based on specific parameters and the discrepancy work on MP end to troubleshoot. Example of Point in Time activities/how these apply to an ESH example. Tech conversation on ODS/EDW in May – elaborate on October’s presentation – Ray Chase QSE Dispute Extract – J. Briscoe Reviewed amended SCR. Judy would like to present to COPS with group consensus as amended. Straw vote – consensus reached on Judy presenting with backing from DEWG Daily Dispute Extract On this extract Charlie Bratton (on behalf of Johnny Robertson) requested that Resolution Amount be added to the extract as sometimes the disputed amount and resolution amount are sometimes different. ZC – Will this extract contain closed items? JB – doesn’t address ADR issues – Dispute resolutions don’t get updated once they go to ADR BK – ADR is outside of Dispute Resolution and what this extract addresses AM ADR does not affect Dispute resolution extract. Group agreed to add language stating that the changes only refer to Disputes not being handled by ADR. Project Updates – J. Ashbaugh Should not see anything more current than what is presented to the last subcommittee. We will always provide PPL link. If there are projects you want to see updates on, please request. We are not always aware of the projects that directly impact your entity. PR-50007 FasTrak Enhancements – Meeting on the 27th of April. Gathering internal, as is and future need requirements. Finishing process flows on variances and D2D issues. Will be meeting with MPs to verify these process flows and finalize requirements. Will be another meeting in May. At that time will discuss selecting the application that will be used. PR-40106 ERCOT.com – still no dependencies Close to execution—goal is April/May ’05. In final stages of vendor selection. Action Items: Can we have more information on how to get involved in the MP testing portion of the project. Can ERCOT please proactively work with the MPs that are scraping? Is it possible to parallel this with the current platform? How are the extracts on ERCOT.com that are not on Report Explorer going to be made available – a separate extract area? Can this group give buy in as to how we navigate there? Ask to please ensure we have global representation as there is not a focus group established for this. PR-40007 – SCR 727 Phase II – our stabilization period for the new ODS ends April 18th. Data Delivery Module component currently exists but is not being utilized. Will be picked up with the EPS Meter Data Extract. In execution. Late Q305 to early Q405 Production release. MPs want to ensure that there is no cross impact with these projects and their resources for going in at the same time. Hesitant due to issues encountered with TML/.2.0. PR-50024 – Enhancements to 727 – will go to the BOD in may as $$ is over 1 mil. Business requirements at a high level are complete. Technical team is almost finished with the design. PR-40042_04 32 mil + txns flow btw pdn L*, L* RSS and ODS. 40042_06 – Currently in planning. L* Batch Extracts. Load, Gen, Settlements and Billing. Once the ODS is signed off on, the extracts are planned to roll out of ODS in the following order: EPS Meter Data Extract, Lodestar Batch Extract, and then SCR 727. New Business Meeting Mgmt Update – J. Lavas All RMS chairs met with the assigned meeting managers and support persons. We will continue to use this model within DEWG for consistency across all Market WGs. J. Ashbaugh and J. Lavas are the assigned ERCOT representatives. We have moved to this model to be more efficient as a group. Not much will change with our group as we already follow this model. We will continue to strive to get agendas, presentations and notes out in a more timely fashion. At the end of every meeting we will allow all present the opportunity to give feedback on improvements to the meeting as well as comment on those items they feel make us more efficient. If anyone has questions or comments they can email Jlavas@ercot.com. New Trading Hubs – clearing prices under BES Reports. Why did that not come through here and why did it not get posted to the Report Explorer. How does this fit into MID. Will it get picked up? Announcement: EMMS training on Apr 25 from 1-4 pm in room 168 at the Met Center, Austin Extract Training Sub Team – M. Baird 2 conference calls – come up with a couple of template. Summary of Extract as well as Matrix of Extracts. Put the summary template together to determine action plan from there. |
| Action Items / Next Steps: |
| Update issue log with PR numbers and expected implementation dates Max run time is 10 days for the integrated requests on integrated web service request delivery. – will include entire database audit as well. *Action Item: Determine which Protocol references this SLA? J. Ashbaugh will find out specifics on how many digits exist with the concatenation of leading zeros and ESIID. J. Ashbaugh to come back with info on late delivery and timeliness on a handful of ESIIDs relating to the 740 project. Questions to Scott Egger in ERCOT project updates section above Hard dates will be provided next month for SCR 727 phase II (requested by MP’s due to concern with implementation with other large projects) Request for impacts with other projects to be considered in planning for projects…to ensure that multiple large MP facing projects don’t hit at the same time. (resource constraints) Provide an update on the TDSP Load Extract in May (577PRR_Availability_of_Aggregated_Load_Data_by_TDSP currently slated for review at the PRS meeting on April 21) Address BES Report questions under new business |