ERCOT Impact Analysis Report for BOD

	PRR Number
	569
	PRR Title
	Revision to Balancing Energy Payments from a Specific Resource

	Impact Analysis Date
	May 9, 2005

	Credit Impacts
	YES _______                       NO ___X__

If No, skip the next two boxes.

	Has the Credit Workgroup reviewed the PRR?
	YES _______                       NO ______



	Outcome of Credit Workgroup review
	

	Cost/Budgetary Impact
	6-LL (less than $100k)

	Estimated Project Time Requirements*

*Unless otherwise indicated, project time requirements begin upon project initiation.
	There are two key dependencies to the effective date:

· The pay as bid approach to Resource-specific deployments discussed in this PRR will not be effective until the implementation of EMMS Release 4, currently expected in June, 2005.

· The settlement system work cannot begin until the completion of the Lodestar 3.7 upgrade (PR-40066-01), expected to be implemented in March, 2005.  

Approximately 4 months is needed to code and test changes to the settlement system (Lodestar).

	ERCOT Staffing Impacts (across all areas)
	None upon system implementation.

	ERCOT Computer System Impacts
	Lodestar will need coding changes to incorporate the daily fuel index in settlement calculations and conduct thorough testing.  

	ERCOT Business Function Impacts
	None upon system implementation.

	Grid Operations & Practices Impacts
	None.


	Alternatives for a More Efficient Implementation (include explanation of impacts)

	None identified.


	Evaluation of Interim Solutions (e.g., manual workarounds)

	There is not a feasible manual workaround.


	Comments

	None.


569PRR-06 Impact Analysis for TAC 032305.doc
Page 2 of 2
569PRR-06 Impact Analysis for TAC 032305.doc
Page 2 of 2
569PRR-08 Impact Analysis for BOD 050905
Page 1 of 2

