| PRR Number | 569 | PRR Title | Revision to Balancing Energy Payments from a Specific Resource |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 23, 2005 |  |
| Credit Impacts |  | YES _______ NO ___X__ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | 6-LL (less than $100k) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | There are two key dependencies to the effective date: - The pay as bid approach to Resource-specific deployments discussed in this PRR will not be effective until the implementation of EMMS Release 4, currently expected in June, 2005. - The settlement system work cannot begin until the completion of the Lodestar 3.7 upgrade (PR-40066-01), expected to be implemented in March, 2005. Approximately 4 months is needed to code and test changes to the settlement system (Lodestar). |  |
| ERCOT Staffing Impacts (across all areas) |  | None upon system implementation. |  |
| ERCOT Computer System Impacts |  | Lodestar will need coding changes to incorporate the daily fuel index in settlement calculations and conduct thorough testing. |  |
| ERCOT Business Function Impacts |  | None upon system implementation. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None identified.

Evaluation of Interim Solutions (e.g., manual workarounds)

There is not a feasible manual workaround.

Comments

None.