## Slide 1: Project Updates to DEWG
Jackie Ashbaugh
ERCOT
May 12, 2005

## Slide 2
Project Priority List (PPL) Information
ERCOT PPL posted at:
  http://www.ercot.com/ProtocolRevisions/SCRRevfilesystem.cfm?action=viewfolder&path=../ercotpublicweb/market/ftp/SystemChangeRequests/Project_Priority_List
    … or …
  www.ercot.com / Protocols / System Change Requests / Project Priority List

## Slide 3
Project Updates
PR 50007 - FasTrak
PR 40106 - ERCOT.com
PR 50024 - Enhancements to SCR 727 (SCR 740 Web Service for ESIID data)
PR 50005 - EMMS Reports/Extracts
PR 40007 - SCR727 move from Data Archive to ODS
PR 30026 - EPS Meter Data Extract/Resource ID Extract
PR 40042_06 - Lodestar Batch Extracts
2005 Upcoming Projects
TBD
Necessary Project Updates?
TBD
Projects
ERCOT Project Updates
As of May 11, 2005
Page 1
Notes: <number>
<footer>
<header>
<date/time>

## Slide 4
PR-50007 Enhancements to FasTrak
  Planning Phase
  Met with Market Participants on April 27
    Completed a review of FasTrak process flows
    Provided information as to proposed timelines for implementation
      November 2005
      December 2005
      1st Qtr. 2006 – Market Decision for delivery
  Product selection will occur after requirements are finalized
Page 1
As of May 11, 2005
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5
PR-40106 ERCOT.com
  Planning phase
  Placed RFP for professional services on ERCOT’s web site
  Selected Serena Software’s CMS product & Google Appliance search
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6
PR-50024 Enhancements to SCR 727
  Planning phase
  Drafting analytical design for phase 1
  Phase 1 focus on Business Intelligence Layer (query logic)
  Developing design of Queuing Theory for web service request prioritization
Notes: <number>
<footer>
<header>
<date/time>

## Slide 7
PR-50005 EMMS Reports/Extracts
  Planning phase
  Project to move EMMS Reports/Extracts to ODS environment
  Drafting business requirements
  Review and signoff of Test Plan
Notes: <number>
<footer>
<header>
<date/time>

## Slide 8
Internal ERCOT Projects to move Lodestar Extracts to ODS
**ERCOT design recommendation for data time frame and creation timings for all the Lodestar extracts will be presented to DEWG 5/12/2005 and COPS 5/24/2005
PR-40007 SCR 727 Phase 2
  Execution phase
  Develop a Market Level Data Extract to include all market data in RID, SCR 727, Load, Generation, and Settlements & Billing Extracts
PR-30026 EPS Meter Data Extract/Resource ID Extract
  Execution phase
  Testing data ownership logic
PR-40042_06 Lodestar Batch Extracts
  Execution phase
  Development of Initial extracts logic process
Notes: <number>
<footer>
<header>
<date/time>