## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
April 12, 2005

## Slide 2
Project Priority List (PPL)
PPL changes relating to RMS:
    REC Enhancements – Closed – MO – Rank 0.012
      PUCT Order 28407
    RMR Automation – Planning – MO – Rank 0.41
    Texas SET 2.1 – Planning – RO – Rank 6
    Enhancements to FasTrak – Planning – RO – Rank 9
    SCR 727 Phase II – Execution – MO – Rank 13
    Framework Services – Initiation – RO – Rank 17
      Subproject to Service Oriented Architecture
    Continuous Service Agreement – Initiation – RO – Rank 17
      Subproject to Service Oriented Architecture
    SIR Enhancement Release 5.2 – Planning – MO – Rank 20
      PRR 420 – Modified Competitive Solution Method
    Settlement Mismatched Inter-QSE Schedules – MO – Rank 34.4
      PRR 548
    Revision to Balancing Energy Pmts from Specific Res. – MO – Rank 34.5
      PRR 569

## Slide 3
2006 Project Prioritization
Expected Schedule for 2006 Prioritization:
    April Communicate schedule
    May Provide details of prioritization process
    June RMS prioritization of MO and RO projects
    July PRS prioritization of entire PPL
    August 2006 PPL with priorities presented to Board of Directors
What should RMS be doing now?
    Submit PRRs and SCRs for new ideas that need to be included in 2006 prioritization

## Slide 4: Additional Supporting Slides

## Slide 5: MO 2005 Release Plans
Release A
PR-40066_01 Lodestar 3.7 Upgrade (1.0 – 2004 carry)
Settlements/Billing
Load Profiling
Data Aggregation
Data Management
Lodestar
MV90
TCR/REC
TGR
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release “C”
Release B1
PR-40075 SIR Enhancement (1.0 – 2004 carry)
  PRR488
PR-30026 EPS/RID Meter Data Extracts (1.0 – 2004 carry)
EMMS Release 4 (4 MO projects) (1.0)
PR-40015 TCR Report Enhancements (1.0 – 2004 carry)
ER-50010 SIR Enhancement 5.2 (1.1)
Release C
PR-50024 SCR 740 Enhancements to SCR 727 (1.2)
EMMS Release 5 (TBD projects) (1.1)
ER-50012 SIR Enhancement 5.4 (1.1)
MR-50025 Enhance ESI-ID Look-up Function (1.2)
Release “A”
Release “B1” & “B2”
TCR/REC
TGR
Wholesale Client Relations
Settlement Metering
Release B2
PR-40007 SCR 727 Phase 2 (1.1)
PR-40093 RMR Automation (1.0 – 2004 carry)
MR-40108 PRR515 Disclosure of Local Congestion (1.0 – 2004 carry)
PR-40104 Zero Charge Enhancements (1.0 – 2004 carry)
ER-50011 SIR Enhancement 5.3 (1.1)

## Slide 6: Retail Ops 2005 Release Plans
Release RO 5.1
PR-40066_03 Siebel Upgrade (1.1)
PR-40019 Retail Testing Website (1.1)
Retail Transaction Process Data Transparency and Rptg
EDIM Retail Market Services
Retail Client Services Retail Market Reporting
ESI ID Retail – WS Sync
Retail Market Testing
Siebel
EAI (SeeBeyond/TIBCO)
TCH
PaperFree
Market Testing
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release RO 5.3
Release RO 5.2
PR-40106 ERCOT.com (1.1)
ER-50026 SIR Enhancements (1.2)
PR-40034 Texas SET 2.1 (1.1)
Release 5.3
PR-50007 SCR 738 (1.1) Enhancements to Fast Trak
MR-50023 Potential Load Loss (1.2)
Release RO 5.1
Release RO 5.2
Release RO 6.0 SOA
Release RO 6.0
PR-50121 Service Oriented Architecture (1.1)
Including sub-projects of PR-50121
  PR-50121_03 Market Information Distribution