## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
RMS Meeting
April 12, 2005

## Slide 2
IDR Removal Procedures
As requested at the RMS meeting of 3/9/05.
"Weathersbee asked that PWG take lead action on this issue and have a recommendation for an action plan of how to move forward with the implementation of PRR 479 for the April RMS meeting."

## Slide 3
IDR Removal Procedures
PWG actions since 3/9/05;
With leadership of the PWG on vacation or ill, Carl Raish and Kathy Scott, took the lead to set up an informal PWG meeting to get a broader audience for the discussion of the issue. The meeting was Monday 3/21/05. (minutes sent to RMS 3/24). Note not all Market Participants were successful in getting on the conference call, perhaps due to too few conference ports.
The PWG meet on Wednesday 3/23/05. The PWG added to the draft notes from the Monday meeting, highlighting some of the outstanding issues. (attachment sent to RMS 3/24).

## Slide 4
IDR Removal Procedures
RECOMMENDED PWG ACTION PLAN
Recommend RMS Task Force to continue the discussion of Market Participants and write necessary language for Retail Market Guides and/or PRR.
PWG submits current discussion notes to RMS Task Force and RMS (issued 3/24).
PWG requests Market Participants to report to the RMS Task Force the number of current IDR removal requests.

## Slide 5
Status of Annual Validation Changes for 2005
Test new software implementation as of 4/4/05 4:58 PM
TDSP complete.
5 TDSPs Exchanging files and working through issues
1 TDSP No files exchanged, currently working with programmer
March 1, 2005, TDSPs and ERCOT complete system changes,
May 1, 2005, TDSPs and ERCOT complete testing system changes,
June 15, 2005, normal start of 2005 annual, and
October 2005, normal flow of annual validation transactions.