## Slide 1
Objectives:
Goal is to deliver a technology and framework that allows business to optimize their business processes through better orchestration, management and monitoring.
Scope:
Replace current SeeBeyond components with TIBCO
Deploy sufficient TIBCO licensing footprint to support future implementations
Deploy Service Oriented Architecture (SOA)
Dependencies:
None at this time
Scope / Why is this important?
PR-50121 Service Oriented Architecture

## Slide 2
Bus Lead: Each sub project has a lead
Richard Gruber / Jim Galvin are Director level support
PPL: Source: ERCOT Priority: 1.1 Rank: 17 Program Area: RO
What prompted the project:
CASUP identified EAI as a major challenge for ERCOT
PR-40066_06 was initiated to evaluate EAI vendors, and to make a recommendation on how ERCOT should implement its future EAI strategy. ERCOT worked with three short listed vendors to install their products in a lab environment and performed a set of reliability, performance, manageability and productivity tests. The tests resulted in a recommendation to replace SeeBeyond with the TIBCO EAI product.
The Board approved the recommendation and funding in October 2004. The SOA project will be delivered in a series of sub-projects throughout 2005, 2006 and into 2007.
Additional Information
PR-50121 Service Oriented Architecture

## Slide 3: 50121, Service Oriented Architecture Sub-Component Descriptions
 | Project # | Component | Description
1 | 50121-01 | Service Oriented Architecture, Enterprise Integration Framework | TIBCO software purchase; SOA sub-project definition/delivery strategy; SOA methodology approach, standards, template documents.
2 | 50121-02 | TIBCO Hawk | Implementation of TIBCO production monitoring software.
3 | 50121-03 | Market Information Distribution (MID) | Replacement of RMC component and SeeBeyond integration within Report Explorer functionality.
4 | 50121-04 | Framework Services (FS) | Delivery of key underlying TIBCO framework components to support business processes.
5 | 50121-05 | Continuous Service Agreement (CSA) | Replacement of SeeBeyond components contained within the CSA business process.
6 | TBD | Endpoint Services (ES) | Replacement of existing SeeBeyond point-to-point integration between applications that reside outside of a business process.
7 | TBD | Move In (MVI) | Replacement of SeeBeyond components contained within the MVI business process.
8 | TBD | Maintain ESI (MESI) | Replacement of SeeBeyond components contained within the MESI business process.
9 | TBD | Switch (SWI) | Replacement of SeeBeyond components contained within the SWI business process.
10 | TBD | Move Out (MVO) | Replacement of SeeBeyond components contained within the MVO business process.
11 | TBD | Drop to POLR (DRP) | Replacement of SeeBeyond components contained within the DRP business process.
12 | TBD | Historical Usage (USG) | Replacement of SeeBeyond components contained within the USG business process.

## Slide 4: 50121, Service Oriented Architecture Delivery Approach – 7 projects / Consolidated Testing
1
3
4
5
6
7 – Iterative Development / Consolidated Testing
2