## Slide 1: 2006 Project Prioritization Process
Troy Anderson
Program Management Office

## Slide 2: Project Prioritization Process
Agenda
  Overview of Project Requests
  Process for PRRs and SCRs
  Program Area Teams (PATS)
  Annual Prioritization Process
  Cost Benefit Analysis
  Project Prioritization Schedule
  Questions

## Slide 3: Overview of Project Requests
ERCOT
PMO
ERCOT
PM Process
PUCT
Market
Participants
ERCOT
Program Management Office
Overall Management of:
  Project portfolio
  Project budgets, priorities and approvals
Project Management Process
Management of:
  Project delivery
  Project resources, costs, timelines
Initiation of Project Requests
PUCT Rulings
System Change Requests (SCRs)
Protocol Revision Requests (PRRs)
Project Requests (PRs)

## Slide 4: Approval Process for PRRs & SCRs
Board of Directors
TAC
PRS
Subcommittee ( COPS, RMS,
ROS, WMS ),
ERCOT,
PUCT
ERCOT will identify if this request requires a protocol change. If it does not, then it is processed as an SCR.
Any system change that does not require a change to the protocols will be submitted via SCR
SCRs are initiated from sub-committees, PUCT or ERCOT
PRS provides priority and ranking
TAC approves, rejects or remands to a subcommittee
Board of Directors approves, rejects or remands to TAC
SCR
PRR
PRS reviews language, approves, rejects or remands and provides priority and ranking

## Slide 5
ERCOT Program Area Teams
Strategic Review
Team
Strategic Team
BUS PMO IT
Continuous Analysis
& Requirements
Team
BUS PMO IT
Release Team
BUS PMO IT
Responsibilities
Communications
Prioritize program issues/impacts/
projects
Develop program goals
Monitor program performance
Prog Review
Market Subcom
Cont Req Team
Manage project requests
Coordinate requirements
Detailed impacts
Monitor protocol updates
Recommend priorities
Strategic Team
Release Core
Coordinate project teams
Provide reporting for release projects
Cont Req Team
Front-line Mgrs
Monitor requests: PUC, market, internal
Prioritize cross-functional issues
Coordinate X-functional schedules, $’s
Board
Officers
Program Area

## Slide 6: Annual Prioritization Process
Priority categories are high, medium, and low, with subcategories of high, medium, and low, which result in the following priorities:
  High-High (1.1), High-Medium (1.2), High-Low (1.3), Medium-High (2.1), Medium-Medium (2.2), Medium-Low (2.3), Low-High (3.1), Low-Medium (3.2), Low-Low (3.3)
  High – Critical to continued operations and reliability of the market, or in response to legal requirements. (Assumes that current services or functions provided are below acceptable level.)
  Medium – Important to improve service or efficiency of operations of the market. (Assumes that the current services or functions provided are tolerable but not up to the desired state or target.)
  Low – Recommended to further automate operations or improve efficiencies of services currently provided by the market. (Assumes that the current services or functions provided are acceptable but action is needed to prevent degradation of services.)
  The subcategories (H/M/L) prioritized the projects within the category in terms of the value/impact to the market.

## Slide 7: Cost Benefit Analysis
As requested by the Board of Directors, all projects on the 2006 priority list must have a completed Cost Benefit Analysis (CBA)
ERCOT is developing the CBA template for release by April 29
The CBA scoring results will assist in project ranking
Subcommittees may need to consider scheduling a special meeting (prior to the date they approve their recommended priorities and ranks) in order to complete the CBA for their projects

## Slide 8: Prioritization Process Schedule
TAC
PRS
WMS
RMS
ROS
COPS
Finance & Audit Committee
Board of Directors
7/19 – Budget Presentation
8/4 – Review Budget
8/11 – Review Budget
8/16 – Recommendation to BoD
9/20 – 2006 Budget Approval
4/26 – Prioritization Overview
5/24 – Prioritize Project List
ERCOT
4/29 – Provide templates to Subcommittees & CARTS
5/11 – Distribute market project list to Subcommittees
6/14 – Prioritize internal ERCOT project list
6/20 – Distribute Subcommittee project lists to PRS
6/28 – Merge prioritized lists
6/30 – Distribute TAC materials
7/10 – Begin draft of 2006 portfolio (arrow diagrams)
5/10 – Prioritization Overview
6/15 – Prioritize Project List
5/12 – Prioritization Overview
6/16 – Prioritize Project List
4/22 – Prioritization Overview
5/18 – Prioritize Project List
5/2 – Review 2005 Project List
5/19 – Prioritization Overview
6/23 – Process Update
6/27 – Prioritization Meeting
5/5 – Prioritization Overview
6/9 – Process Update
7/7 – Approve 2006 Priority List

## Slide 9
Questions?