| ERCOT Retail Client Services & Testing |
| --- |
| Event Description: TDTWG Meeting | Date: 4/26/05 | Completed by: Jack Adams |
| Attendees: Jack Adams, Debbie McKeever, Dave Farley, Clay Katskee, Rita Morales, Dave Odle, Annette Morton, Christian Lane, Naga Valasagandla, Susan Turk, Cagle Lowe, Robert Connell, Bill Barnes Phone : Markus Ross, Jim Bulurgass, Hemal Doshi, Bill Barnes, Jesse Cline, Shan Harter |
| Summary of Event: |
| Presentations available on ERCOT Web Site: (CTRL L-Click) http://www.ercot.com/Participants/Committees/TDTWG_comm.htm TDTWG Meeting 04/26/2005 Meeting opened by Debbie McKeever with Antitrust Guidelines Debbie brought up that implementation guide not available on Web Site, Dave stated that it was taken off due to specific items pointing to ERCOT systems configurations that should not be public knowledge for security reasons; Cagle explained that it could be taken up by ERCOT.Com working group. Debbie stated that the main purpose for today’s meeting is that we are here to deliver a SCR to address and reduce ERCOT outages. Agenda Item: NAESB EDM Standards acquisition clarification Dave Farley explained NAESB EDM Standards Acquisition clarification. Acquisition information available via FAQ on TDTWG page line 36. Forms 01-ercot edm.PDF, 01-ordrform.pdf Agenda Item: ERCOT Network Topology Presentation – Internet/failover options/capability Cagle Lowe explained Existing NAESB network, and showed NAESB Reliability Enhancement program that could be used if this was the goal. Also showed a WAN overview, and explained that from a network perspective it is probably where it needs to be to provide reliability. (SEE Presentations on Web Site 02-TDTWG Network Presentation.ppt.). Debbie requested that Cagle be available to present at a future meeting information in regards to options of what could we do in the event that we lost the internet. Cagle was agreeable to provide information as requested. Agenda Item: Encryption Guide Review/Approval Clay Katskee explained the stats of the Encryption Guide; he would incorporate the last red lines received and send out for review and approvals. Agenda Item: ERCOT Outages - Migration coordination team structure, information on schedules and procedures for planned, unplanned and emergency migrations. Number of migrations and tracking capabilities Dave Odle explained the Release Management Program. Discussed Planned outages, (See Presentation 03-TDTWG-MigrationCoordination4.27.05-2.ppt) Dave also showed the emergency release and emergency Migrations. Debbie – Discussion on retail availability requirements within protocols. Discussed transactional timing base interpretations of availability. Debbie stated that the perception was we are disorganized on releases, and now sees that ERCOT does have a very organized approach to Planned and emergency outages. Dave Odle also showed Release Calendar for planned off cycle and emergency releases, also showed production release tracking report. Agenda Item: Project Update Lodestar upgrade Bill Barns explained Lodestar upgrade update, (See Presentation 08-TDTWG_LS37ProjectUpdate_042605.ppt) Debbie asked about Lodestar upgrade and the 867 issue. It was explained that the Lodestar migration did not have anything to do with this issue, the 867 issue was Paperfree issue that had never occurred before and there was an outage on the 14th because of memory system outage. There was a Lodestar impact as the quantity of duplicates (approximately 30 million) were causing load jobs to run long and potentially impact the upgrade project timeline. A program was written to remove the duplicates data batch. Market wants technical explanation of what happened on 3/14 with 867, once the memory system was repaired in the SAN device there were problems with Paperfree applications ability to control and delete files from a shared file system, Dave Farley explained 867 input from TDSPs came in and verify X12 compliance and then Texas Set, then explained process of the creation of the particular file formats/data creation and what went wrong, and explained process to mitigate the issue and changes made to monitor so can be detected in future. Susan Turk ask if changes have been made so this won’t happen again, Dave F stated that we have put in preventative measures to not send out data to wrong MPs again. Rita stated that the CRs concern is that they did not get 867 until 2 weeks late, not duplicate problem. Agenda Item: ERCOT Outages – Operations team structure, information on OCC procedures and approvals, number and duration of outages and production monitoring Christian Lane explained the operations team structure, OCC procedures and approvals number and duration of outages and production monitoring. (See Presentation 04-TDTWG-Ops-20050412.ppt) Reviewed Outage Summary for March. Goal is 98% up time for Operations team, Debbie explained that it is time for clean up vs time for system outage that is also a concern. Agenda Item: Draft Outage SCR: (06-TDTWG-SCR-20050426.doc) Discussions on content and message of the SCR led by Debbie and Dave F. Dave F provided sketched draft for discussion. It was proposed to have Dave and ERCOT support staff rough out a draft SCR and then bring back to Market to finalize. Debbie suggested the supporting documentation be added by ERCOT and it was determined that outage information should go back to January. It was also determined to talk about using expectations rather than protocol change; Dave will write up draft and send out for Friday 4/29/05 2:00 PM conference call. 1 hr. Debbie will notify of call in number. Agenda Item: Internal NAESB Training update Clay Katskee, Internal NAESB training update. (See Presentation 07-TDTWGERCOTDatatransport101.ppt, 07-TDTWGNAESBTransmitting.ppt) Agenda Item: Project Update SOA Adam Martinez Project Up date: (See presentation 08-TDTWGSOAUpdate_042605.ppt) Meeting needed to be cut short for RMS Market call plan, will discuss next meeting date on call Friday. Meeting Materials: |
| Action Items / Next Steps: |
| To clarify how to secure implementation guide and get it available to those that need it. (Dave F) FAQ Sanitize Document so can be published. (TDTWG work session) Get Implementation guide on ERCOT.COM working group agenda. (Dave F) Write draft of detailed SCR to bring to working group. (Dave F & Christian L& Debbie) ( (Due EOD Thursday April 28th) Develop spreadsheet of ERCOT unplanned outages for past, January 2005 to date (Dave F & Christian L) |
| Hot topics or ‘At Risk’ Items: |