## Slide 1
Job Site Observations
A Tool to Improve Your Safety Culture
AEP Market Data ClearingHouse
Transition Project Update

## Slide 2
Job Site Observations
A Tool to Improve Your Safety Culture
What is the project’s scope?
Install, test, and operate MDCH software at AEP for all AEP’s Customer Choice States.
Staff and train AEP personnel to operate and manage AEP’s ClearingHouse.

## Slide 3
Job Site Observations
A Tool to Improve Your Safety Culture
What is the project’s scope?
Basically, the transition project is:
  Same MDCH products and services being used today; now they will be operated at AEP.
  Same AEP applications and middleware.
  Same interface point with AEP systems.
  Changing the physical connectivity point with our market participants.
  Changing who hosts the hardware.

## Slide 4
What are the major milestones?
Start Transition January 2005
Complete Hardware Install February 2005
Complete Software Install March 2005
Complete Pre-Production Testing July 2005
Complete Data Center Move August 2005
Start Transition Operations September 2005
Complete Transition December 2005

## Slide 5
Job Site Observations
A Tool to Improve Your Safety Culture
How are CRs impacted?
CRs will see very little impact because this project is primarily a data center move. AEPCH will provide same levels of customer services as MDCH.
  1-800 number to call AEPCH Operations
  Direct email address to AEPCH Operations
  AEPCH Operations bulletins issued as necessary
AEP and our trading partners will conduct connectivity testing in August or September 2005 as the physical connection point addresses are changing.
No additional external testing or coordination is required as the same MDCH products and AEP back-end applications are being used.
AEP Account Executives will provide updates keyed around the milestones.