| SCR Number | 745 | SCR Title | Retail Market Outage Evaluation |
| --- | --- | --- | --- |
| Impact Analysis Date | June 30, 2005 |
| Credit Impacts | YES _______ NO _X_____ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | No capital cost is required to complete this evaluation. |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated time duration to complete the evaluation is three weeks. This SCR is limited to only the evaluation of potential ERCOT retail system outages. ERCOT IT resources from different functional areas will evaluate current retail systems to identify potential Single Points of Failure that can be eliminated by the implementation of a comprehensive strategy to reduce the probability and impact of system outages. |
| ERCOT Staffing Impacts (across all areas) | This SCR impacts current ERCOT IT resources. Additional work of approximately 180 hours over three weeks is required to complete the evaluation. These hours can be absorbed by existing resources. |
| ERCOT Computer System Impacts | Computer systems impacted will include testing systems used to evaluate integrity and performance rendered by the current ERCOT retail system architecture and strategy. As part of the evaluation, ERCOT IT resources will examine subcomponents within the following system categories: Business Process Monitoring Applications Network System Architecture Training Critical systems that are market-facing and have a history of the largest percentage of outages by number and duration will be the primary focus for determining the best possible strategies to implement system-wide improvements. |
| ERCOT Business Function Impacts | Minimal impacts are anticipated. There will be some changes to procedures that have been linked to outages or durations. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Alternatives to the current system outage architecture will be provided as a result of the evaluation.

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Comments

None