## Slide 1: TAC Update- TNT Post Filing Activities
Isabel Flores
June 2, 2005

## Slide 2: TNT Post-filing Summary
Post-filing activity commenced on April 5
  Scheduled future meetings through July
  Identified the “Punch-list” items for completion by the group
  Discussed Program Management approach to market redesign effort
  Subcommittee of Credit Working Group and TNT met on April 7 to begin discussions of credit issues on the “Punch-list” and has been reviewing Section 16

## Slide 3: Outstanding “Punch-list”
Settlement Formulas
Credit Issues (Section 16) – Credit Work Group
Real-Time Co-Optimization – distributed the whitepaper for comments
Protocol Revisions Synchronization – as of April 2004
Role of Independent Market Monitor

## Slide 4: “Punch-list” Update
Settlement Formulas
  Completed first round of review for Day-Ahead Settlement, CRR Settlement and RUC
  5/26/05 began review of the Real-Time Settlement formulas
  Will be distributing sections for round 2 comments this week

## Slide 5: “Punch-list” Update
Credit Sub-Committee
  5/10/05 posted initial draft of the Section 16 Credit Requirements language
  5/24/05 completed review of round 1 comments
  6/3/05 will distribute Section 16 for round 2 comments
  6/9/05 round 2 comments due

## Slide 6: Other “Punch-list” Items
Real-Time Co-optimization- Whitepaper re-circulated and looking for market participant to sponsor details behind the concept
Protocol Synchronization- PRS to provide framework for incorporating changes to Protocols after baseline
Role of Independent Market Monitor- Activity pending