## Slide 1
EMMS Release 4 - TAC Update
Jeyant Tamby
Director, Energy & Market Management System, ERCOT
2nd June 2005

## Slide 2: EMMS R4A Deliverables
Associated PRR # | Project Title
PRR211 | Association of BE Bids with RPRS
PRR413 | Optimization for the Whole Operating Day in RPRS Procurement Process
PRR359 | Resource Plan Improvement (Phase II)
PRR485 | Unit Specific Bid Limits based on Generic Costs
PRR342 PRR414 | AS Simultaneous Selection
PRR423 | Dispatch of Generation Resources Below Minimum Operating Level
PRR422 | OOM Zonal Dispatch Instructions
 | Enhancement to OOM tools for congestion management
 | Improve Data Elements for Local Constraints & OOMs
 | EMMS Parameters Capture for MMS Reclear Fidelity
 | OOM Participation in Providing Ancillary Services
 | PUCT Add Corrected MCPE’s
 | PUCT Upgrade SPD
 | Special Protection Schemes
 | Improve Power System Model Maintenance via Database Archive Comparison
 | Improvements to VSAT/TSAT

## Slide 3: EMMS R4A Issues Impacting Schedule
Quality
  Surprising high number of defects discovered during Factory & Site Acceptance Tests
  Three instances of the Break/Fix cycles
  Continuous regression mode of testing
  Impairs existing critical operator functionality
RPRS
  Execution time performance does not meet ERCOT requirements
  Solution does not satisfy temporal constraints for self scheduled resources
OOM Tool
  High number of defects affecting operator interface

## Slide 4: EMMS R4A Mitigation Plan
Increased budget to cover remaining effort by AREVA and ERCOT
  Approved Budget $7,800,638
  Actual/Forecast $7,507,432
    2005 Budget $3,066,235
Developed a phased delivery approach
  Provides tools for reliability management (SPS, VSAT/TSAT) within the June timeframe
  Allows resources to focus on the remaining Market applications
Negotiated to have on-site support from AREVA

## Slide 5: EMMS R4A Timeline