## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
July 21, 2005

## Slide 2
Agenda
Project Prioritization Update
Project and PPL Update

## Slide 3
Project Prioritization Update
PRS Review
  Prioritization meeting - 6/27
  Approved merged list
  Asked questions in preparation for TAC review
TAC Review
  Reviewed merged list - 7/7
  Approved market priorities
  Asked PRS to enhance understanding of ERCOT items
    Project descriptions
    Net benefit drivers
Next Steps
  Initial review with Finance and Audit – 7/19
  Follow up PRS prioritization review - 7/27
  Initial presentation to the Board of Directors – 8/16

## Slide 4
Project and PPL Update
July PPL posted to ERCOT.com on 7/15
Efforts underway to review project list for candidates to accelerate into 2005 (based on resource availability)
  August PPL will reflect this activity
  Highly ranked 2006 projects being considered
    Software upgrades (MV90, Maestro, OSI PI)
Projects planned for late 2005 are initiating
  Enhance ESI-ID Lookup Function (PRR312)
  Potential Load Loss (SCR739)
  Settlement Mismatched Inter-QSE Schedules (PRR548)
Arrow diagrams posted to ERCOT.com (updated quarterly)

## Slide 5
PMO Update
Questions?
Don’t forget the 7/28 prioritization review!