| PRR Number | 599 | PRR Title | Notification of Mismatched Inter-QSE Energy Schedules |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 12, 2005 |  |
| Credit Impacts |  | YES _______ NO __X____ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | 6-LL (less than $100,000) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This project would take 3-4 months to complete. The effective date of this PRR would need to coincide with the implementation of 548PRR, Settlement for Mismatched Inter-QSE Energy Schedules. PR-50128, the project to implement PRR 548, has not yet been initiated and is assigned a priority of 1.2). |  |
| ERCOT Staffing Impacts (across all areas) |  | None. |  |
| ERCOT Computer System Impacts |  | Minor code change to Lodestar to automate this request. |  |
| ERCOT Business Function Impacts |  | Settlements will provide a record of the mismatch amount to affected QSEs for reconciliation purposes. |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

None.