| SCR Number | 745 | SCR Title | Retail Market Outage Evaluation and Resolution |
| --- | --- | --- | --- |
| Impact Analysis Date | August 2, 2005 |
| Credit Impacts | YES _______ NO _X_____ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 4-HM ($1M - $3M) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | The estimated time duration to implement the solution recommended by RMS is less than 12 months. |
| ERCOT Staffing Impacts (across all areas) | ERCOT will need an additional 2 FTEs for ongoing support of the additional hardware and monitoring capabilities. |
| ERCOT Computer System Impacts | It was recommended at the SCR745 workshop on 07/28/05 that ERCOT pursue implementing the high-availability solution options which provides active system failover and redundancy, and focus on the following retail systems: NAESB PaperFree TCH-EAI (Transaction Clearing House) All Retail Database Servers ITIL Training, Database Monitoring In the event of system outages, retail systems would continue to operate and data integrity would be maintained. The high-availability options will also allow ERCOT staff additional response time to better diagnose and resolve the causes of outages. |
| ERCOT Business Function Impacts | There will be training, documentation, and monitoring changes that will take place during the implementation of the solutions: Training – One-time systems monitoring training effort during implementation. Documentation – New procedures will be documented. Monitoring – Additional outage monitoring capabilities for retail applications and database server connections will be implemented. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

A presentation titled ‘TDTWG Report – 745’ that ERCOT provided to RMS on 7/13/2005 details the proposed system change options that ERCOT recommended. This Impact Analysis addresses the proposed solution adopted at the SCR 745 workshop conducted on 7/28/05, which discussed the recommended solution options.