Flight Schedules for V2.1 Test Flights in 2006

| Flight Schedule for Version 2.1 Flights in 2006 | 0106 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | Nov. 09, 05 |
| TTPT to Finalize scripts | Nov. 30, 05 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | Dec. 07, 05 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TSW updated on ERCOT Retail Testing website communicating intent to test Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | Dec. 14, 05 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Dec. 16, 05 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Dec. 16, 05 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | Dec. 16, 05 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | Dec. 19, 05 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | Dec. 19, 05 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Dec. 19, 05 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | Dec. 20, 05 |
| Connectivity Testing begins for all Testing Participants | Dec. 20, 05 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | Dec. 20, 05 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Jan. 09, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Jan. 13, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Jan. 16, 06 |
| Flight tentatively scheduled to conclude | Feb. 28, 06 |
| Contingency Testing scheduled to conclude for Flight | March 17, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| Flight Schedule for Version 2.1 Flights in 2006 | 0406 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | Feb. 08, 06 |
| TTPT to Finalize scripts | March 01, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | March 08, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TSW updated on ERCOT Retail Testing website communicating intent to test Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | March 15, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | March 17, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | March 17, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | March 17, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | March 20, 06 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | March 20, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | March 20, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | March 21, 06 |
| Connectivity Testing begins for all Testing Participants | March 21, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | March 21, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Apr. 10, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Apr. 14, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Apr. 17, 06 |
| Flight tentatively scheduled to conclude | May 30, 06 |
| Contingency Testing scheduled to conclude for Flight | June 20, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| Flight Schedule for Version 2.1 Flights in 2006 | 0706 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | May 17, 06 |
| TTPT to Finalize scripts | June 07, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | June 14, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TSW updated on ERCOT Retail Testing website communicating intent to test Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | June 21, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | June 23, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | June 23, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | June 23, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | June 26, 06 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | June 26, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | June 26, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | June 27, 06 |
| Connectivity Testing begins for all Testing Participants | June 27, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | June 27, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | July 03, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | July 07, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | July 10, 06 |
| Flight tentatively scheduled to conclude | Aug. 22, 06 |
| Contingency Testing scheduled to conclude for Flight | Sept. 12, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| Flight Schedule for Version 2.1 Flights in 2006 | 1006 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | Aug. 16, 06 |
| TTPT to Finalize scripts | Sept. 06, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | Sept. 13, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TSW updated on ERCOT Retail Testing website communicating intent to test Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | Sept. 20, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Sept. 22, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Sept. 22, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | Sept. 22, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | Sept. 25, 05 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | Sept. 25, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Sept. 25, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | Sept. 26, 06 |
| Connectivity Testing begins for all Testing Participants | Sept. 26, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | Sept. 26, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Oct. 02, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Oct. 06, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Oct. 09, 06 |
| Flight tentatively scheduled to conclude | Nov. 21, 06 |
| Contingency Testing scheduled to conclude for Flight | Dec. 12, 06 |