Flight Schedules for V2.1 Test Flights in 2006

| # Flight Schedule for Version 2.1 Flights in 2006 | ## 0106 |
| --- | --- |
| Activity | ## Calendar Date |
| # Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | #### Nov. 09, 05 |
| TTPT to Finalize scripts | ## Nov. 30, 05 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | #### Dec. 07, 05 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TSW updated on ERCOT Retail Testing website communicating intent to test - Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | ### Dec. 14, 05 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Dec. 16, 05 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Dec. 16, 05 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | #### Dec. 16, 05 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | #### Dec. 19, 05 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### Dec. 19, 05 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Dec. 19, 05 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | #### Dec. 20, 05 |
| Connectivity Testing begins for all Testing Participants | #### Dec. 20, 05 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### Dec. 20, 05 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### Jan. 09, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Jan. 13, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Jan. 16, 06 |
| Flight tentatively scheduled to conclude | ##### Feb. 28, 06 |
| Contingency Testing scheduled to conclude for Flight | ##### March 17, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| # Flight Schedule for Version 2.1 Flights in 2006 | ## 0406 |
| --- | --- |
| Activity | ## Calendar Date |
| # Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | #### Feb. 08, 06 |
| TTPT to Finalize scripts | ## March 01, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | #### March 08, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TSW updated on ERCOT Retail Testing website communicating intent to test - Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | ### March 15, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### March 17, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### March 17, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | #### March 17, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | #### March 20, 06 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### March 20, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### March 20, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | #### March 21, 06 |
| Connectivity Testing begins for all Testing Participants | #### March 21, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### March 21, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### Apr. 10, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Apr. 14, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Apr. 17, 06 |
| Flight tentatively scheduled to conclude | ##### May 30, 06 |
| Contingency Testing scheduled to conclude for Flight | ##### June 20, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| # Flight Schedule for Version 2.1 Flights in 2006 | ## 0706 |
| --- | --- |
| Activity | ## Calendar Date |
| # Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | #### May 17, 06 |
| TTPT to Finalize scripts | ## June 07, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | #### June 14, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TSW updated on ERCOT Retail Testing website communicating intent to test - Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | ### June 21, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### June 23, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### June 23, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | #### June 23, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | #### June 26, 06 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### June 26, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### June 26, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | #### June 27, 06 |
| Connectivity Testing begins for all Testing Participants | #### June 27, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### June 27, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### July 03, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | July 07, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | July 10, 06 |
| Flight tentatively scheduled to conclude | ##### Aug. 22, 06 |
| Contingency Testing scheduled to conclude for Flight | ##### Sept. 12, 06 |

Flight Schedules for V2.1 Test Flights in 2006

| # Flight Schedule for Version 2.1 Flights in 2006 | ## 1006 |
| --- | --- |
| Activity | ## Calendar Date |
| # Notice from ERCOT Retail Client Services of Retail Testing Orientation meeting to entire ERCOT mail container | #### Aug. 16, 06 |
| TTPT to Finalize scripts | ## Sept. 06, 06 |
| Market Participant Retail Testing Orientation Meeting – Meeting to inform each testing entity of testing requirements and activities. Mandatory for all Testing Participants. | #### Sept. 13, 06 |
| FLIGHT DEADLINE The following 4 steps must be completed by COB on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TSW updated on ERCOT Retail Testing website communicating intent to test - Send an e-mail of intent to test to ERCOT at RetailMarketTesting@ercot.com | ### Sept. 20, 06 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Sept. 22, 06 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Sept. 22, 06 |
| Communication from ERCOT Retail Testing and Quality Assurance manager of Testing Participants to each TDSP | #### Sept. 22, 06 |
| TCW’s to be updated on ERCOT Retail testing website by all testing MP’s, PGP Keys exchanged between MP’s, and MP’s to start scheduling connectivity | #### Sept. 25, 05 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### Sept. 25, 06 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Sept. 25, 06 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants | #### Sept. 26, 06 |
| Connectivity Testing begins for all Testing Participants | #### Sept. 26, 06 |
| Penny Test & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### Sept. 26, 06 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### Oct. 02, 06 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Oct. 06, 06 |
| Daily Conference Calls begin – Day 1 Transactions flow | Oct. 09, 06 |
| Flight tentatively scheduled to conclude | ##### Nov. 21, 06 |
| Contingency Testing scheduled to conclude for Flight | ##### Dec. 12, 06 |