## Slide 1: TAC Update- TNT Post Filing Activities
August 4, 2005
Bill Bojorquez

## Slide 2: “Punch-list” Update
Settlement Formulas
  Completed round 2 review of Section 3 - Management Activities for the ERCOT System, and Section 5 -Transmission Security Analysis and Reliability Unit Commitment.
  Will continue review of Section 4 – Day-Ahead Operations, Section 6 - Adjustment Period and Real-Time Operations, and Section 9 – Settlements.
  Thorough first round is making the second round to proceed at a faster pace
  Target completion in August

## Slide 3: “Punch-list” Update
Credit Sub-Committee
  Completed round 2 discussions of Section 16.
  “Netting Issue” voted on July 21, approved by a ballot vote of 90.3% in favor and 9.7% opposed. Approved motion to:
  Allow netting if first priority interest granted to ERCOT (with carve out for Co-ops or River Authorities); At market open: (1) Net benefit from estimated future value of CRRs, if allowed, will be allowed only for the current month and nearest succeeding month; (2) All net liabilities for estimated future value of CRRs will be included in the calculation; (3) ERCOT to review after initial 6 months (evaluate estimated value vs. actual value) and quarterly thereafter.

## Slide 4: “Punch-list” Update
  Single Contract issue voted on July 21, approved by a ballot vote of 100% in favor.

## Slide 5: Transition Plan
TNT stakeholders prepared a draft plan and distributed if for comments
Subsequently, stakeholders requested that ERCOT draft a white paper considering comments received; this paper will be circulated on August 1
The ERCOT draft of the Transition Plan will be reviewed on August 2
Target completion is mid-August

## Slide 6: Transition Plan
Transition Plan Strategy key characteristics:
  Evolutionary process
  Adaptable to decisions from the PUCT, Board, TAC etc.
  Identify roles for the structure of monitoring the Transition Planning process
  Identify the roles for ERCOT and Market Participants
  Provide a timeline
  Identify milestones and readiness
  Cut-over, Disaster Recovery, System Migration Strategies and Market compromises

## Slide 7: Other “Punch-list” Items
No progress on the following:
Real-Time Co-optimization
Protocol Synchronization
Role of Independent Market Monitor