## Slide 1: TAC Update- TNT Post Filing Activities
Jim Galvin
July 7, 2005

## Slide 2: “Punch-list” Update
Settlement Formulas
  Completed first round of review for Day-Ahead Settlement, CRR Settlement, RUC and Real –Time Settlement
  Black lined sections will be sent to Market Participants with deadlines for second round comments in the third and fourth weeks of July
  Second round commences beginning the third week of July
  Thorough first round should enable second round to proceed at a faster pace
  Target completion in August

## Slide 3: “Punch-list” Update
Credit Sub-Committee
  Round 2 discussions on Section 16 Protocol language nearly complete
  One more additional meeting during the third week of July
  Anticipate this item to be completed by August 1

## Slide 4: Other “Punch-list” Items
Real-Time Co-optimization- Whitepaper re-circulated and looking for market participant to sponsor details behind the concept
Protocol Synchronization- PRS to provide framework for incorporating changes to Protocols after baseline
Role of Independent Market Monitor- Activity pending

## Slide 5: Transition Planning
TNT stakeholders determined that a discussion regarding Transition Planning take place between rounds 1 and 2 of the Settlement Formulas discussions
Initial discussions took place on June 6 regarding Transition Topics
The goal of developing Transition Topics is to create a Transition Strategy (whitepaper)

## Slide 6: Transition Planning
Transition Planning Strategy key characteristics:
  Evolutionary process
  Adaptable to decisions from the PUCT, Board, TAC etc.
  Identify roles for the structure of monitoring the Transition Planning process
  Identify the roles for ERCOT staff
  Provide a timeline
  Identify milestones and readiness
  Cut-over, Disaster Recovery, System Migration Strategies and Market compromises

## Slide 7: Transition Planning- Current Topics
System Migration whitepaper
Project Timeline
Market Participant input prior to vendor(s) selection
Market Participant input after vendor(s) selection
Market Participant roles and responsibilities in decision making process
Requirements transparency
Market Trials
Training Strategy
Testing and Recertification
Cut-over and Backup plan