MEMO

Date:  September 1, 2005

To:     TAC Representatives

From: Tommy Weathersbee, RMS Chair

RE:     Consideration of System Change Request

RMS acted upon the following SCR and presents to the TAC for consideration:

# SCR Recommended for Approval:

SCR745 – Retail Market Outage Evaluation and Resolution.  Proposed effective date: upon system implementation. Budgetary impact $1 to 3 million; an additional 2 FTEs are needed for ongoing support of the additional hardware and monitoring capabilities; impacts to NAESB, Paperfree, TCH-EAI, all Retail Database Servers, and Training and Database Monitoring; ERCOT will conduct system monitoring training efforts during implementation, document new procedures and additional outage monitoring capabilities for retail applications, and database server connections will be implemented; no impact to grid operations.  This SCR will allow ERCOT to implement a high-availability solution that provides active system failover and redundancy. ERCOT posted this SCR on 05/12/05.  RMS considered SCR745 on 06/15/05.  On 07/13/05, RMS voted to expand the scope of the SCR to include recommended solutions.  There was one abstention from the Independent REP segment; all market segments were present for the vote.   On 07/28/05, the SCR745 workshop recommended that ERCOT implement the high-availability solution options.  On 08/10/05, RMS voted to recommend the high-availability solution options developed at the SCR745 workshop and assignment of a priority 1.1 and a rank of 30.  There was one opposing vote from the Consumer segment; all market segments were present.  On 08/24/05, PRS unanimously voted to recommend a priority 1.1 and rank of 30.  All market segments were present for the vote.