## Slide 1: TNT Transition Plan Outline
Presentation to ERCOT TAC
September 7, 2005

## Slide 2: Rationale for TNT Transition Plan Outline
PUC Commissioners expressed concern during market design workshops that a more robust transition plan did not exist (June 2005)
  Board previously approved a Systems Migration Whitepaper that outlined the principles and goals for system migration and stakeholder input (May 2004)
Outline is not the “Plan”
ERCOT staff has overall responsibility for project management and to implement the transition following the Outline’s principles

## Slide 3: TNT Transition Plan Outline Key Components
Transition Planning Principles
Transition Plan Management
  ERCOT & Market Participant roles (Transition Plan Task Force)
Initial Timeline – to be determined
Transition Plan Tracks applicable to ERCOT and market participants (MPs)
  System specification, procurement, development --ERCOT
  System procurement, development -- MPs
  Market Training (specification and application)
  Systems testing and nodal market implementation

## Slide 4: TNT Transition Plan Outline Key Components
Market Readiness Criteria
  Applies to operating and settlement systems
    Establishes the sequence of what has to work in order to begin settlement
  Includes evaluation of market participant and ERCOT personnel readiness
  Provides for a market readiness declaration describing system readiness

## Slide 5: TNT Transition Plan Outline Transition Plan Task Force (“TPTF”)
TPTF is proposed to be the active arm of TAC to provide a venue for MP input and to assist ERCOT staff
  TNT dissolved following completion of its tasks and Protocol filing
  TAC to assume coordination of all ongoing stakeholder responsibilities -- discharged through TPTF
TPTF purpose is to assure alignment between nodal Protocol requirements and system design/implementation
  TPTF meets as needed
Recommended TPTF Structure
  Market Participants from each market segment
  ERCOT representative
    ERCOT will Chair and provide TPTF support

## Slide 6: TNT Transition Plan Outline Transition Plan Task Force (“TPTF”)
To participate, market participants:
  Must be an ERCOT Corporate Member
  Will acknowledge willingness to participate prior to first TPTF meeting
  Are expected to be present at each meeting
  Are required to sign non-disclosure agreements with ERCOT to the extent required by the vendor(s)

## Slide 7: TNT Transition Plan Outline Transition Plan Task Force (“TPTF”)
Governance (similar to TNT)
  TPTF decisions must be two-thirds or more of the sum of all fractional votes
  Quorum equals 4/7 market segments
  Each market segment has one vote
  Each segment vote has fractional voting, with the exception of the consumer segment
  Consumer segment voting structure is the same as in TNT

## Slide 8: TNT Transition Plan Outline Transition Plan Task Force (“TPTF”)
Governance (similar to TNT)
  If TPTF cannot reach the required passing vote, TAC will resolve
  If TAC does not resolve timely, ERCOT staff will resolve
  All TPTF decisions may be appealed to TAC
TPTF will report monthly to TAC
  ERCOT must sponsor routine information sharing meetings to discuss progress of, and changes to, the transition plan
  TAC will assess progress of TPTF and transition effort and provide guidance or direct assignments as required

## Slide 9: TNT Transition Plan Outline TPTF Comparison to SB7 Transition
SB7 Transition set-up a Rapid Response Task Force
  One member from each market segment
    Membership selected member
  Simple majority required for decisions
  TF used during actual software development phase
    TPTF will begin during system requirements development phase (timeframes not as short)
  RRTF effectiveness was questionable