| PRR Number | 606 | PRR Title | User Security Administrators and Digital Certificates |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 27, 2005 |  |
| Credit Impacts |  | YES _______ NO ______ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | None. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT IT This PRR impacts current IT resources designated to support review of User Security Administrators and Digital Certificates. The additional workload can be absorbed by existing resources. An additional workload of approximately 0.25 FTE for two months are required to cover an estimated peak of Digital Certificate revocations during the 1st annual audit period (Sept-Oct 2005). Client Services Both Retail and Wholesale groups are impacted. Additional workload can be absorbed by existing resources. A combined additional workload of approximately 0.75 FTE for one month is required to cover the initial implementation of this new process. Procedures, forms, and efforts supporting communication of the new auditing process will be created and distributed to Market Participants. Cyber Security The Cyber Security group is impacted. Additional workload can be absorbed by existing resources. Cyber Security will conduct periodic reviews of audit results received from Market Participants. An additional workload of approximately 1 FTE is required for the 1st annual audit period to review all results. Each subsequent audit period will require an estimated 0.25 FTE to examine specific results. Each year, as this auditing process becomes more streamlined, additional hours will be reduced. |  |
| ERCOT Computer System Impacts |  | None. |  |
| ERCOT Business Function Impacts |  | Retail and Wholesale Client Services will create additional procedures and forms to support the communication and market compliance of the new auditing requirements. Cyber Security or another ERCOT department will create additional procedures to support the periodic reviews of audit results received from Market Participants. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments