| PRR Number | 598 | PRR Title | Charge Against OOM Start UP |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 25, 2005 |  |
| Credit Impacts |  | YES _______ NO ___X___ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | 6-LL (less than $100k) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This Lodestar project will take 3-4 months to complete. |  |
| ERCOT Staffing Impacts (across all areas) |  | None upon system implementation. |  |
| ERCOT Computer System Impacts |  | There is a minor code change to Lodestar as a result of the change to the settlement equations. |  |
| ERCOT Business Function Impacts |  | None |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None have been identified.

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

Language revisions recommended by PRS have no effect on this Impact Analysis.