## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
September 14, 2005

## Slide 2
Agenda
Project Prioritization
Funding of Capital Projects
Current State of Project Spending

## Slide 3
Project Prioritization
Project Prioritization
    Projects are prioritized by two governing bodies
      PRS (Protocol Revision Subcommittee)
        Decisions approved by TAC and the Board of Directors
      SRT (Strategic Review Team)
        Decisions approved by ERCOT Executive Committee
    Within each priority group (1.1, 1.2, etc.) PUCT projects are ranked highest followed by Market projects then ERCOT projects
    Projects are categorized by Program Area and monitored by an ERCOT CART (Continuous Analysis and Requirements Team) responsible for that Area
      CO - Corporate Operations Corporate Applications
      IO - IT Operations Infrastructure
      MO - Market Operations Settlement & Related Systems
      RO - Retail Operations Retail Systems
      SO - System Operations EMMS & Related Systems

## Slide 4
Project Prioritization (continued)
Project Prioritization
    CARTs meet regularly to review project status and determine where new projects fit into the schedule
      Arrow Diagrams
    CARTs review resource availability on a regular basis
      Project resources estimate their availability to work on projects
      Project managers schedule the resources for work to be performed for projects in the pipeline
      CARTs also review potential projects to determine if they are candidates for outsourcing
    When additional resource availability is identified the ranking of projects on the PPL is used to determine candidates for reprioritization
      Candidates are reviewed by starting with the highest ranked projects that haven’t been initiated

## Slide 5
Project Prioritization (continued)
Project Prioritization
    The highest ranked project that fits the skill set of the available resources AND is sized in a way that doesn’t negatively impact other projects in the pipeline is selected and brought forward for reprioritization
      It is important that both the Market and ERCOT actively manages the priorities and rankings on the PPL to ensure that this selection process works effectively
    Additional scenario: As the year progresses, the CARTs track the cash flow of active projects and estimate cash flow of future projects scheduled to be started during the year
      If cash flow is running behind projections, the list is reviewed for highly ranked candidates that can be added to the project mix without negatively impacting the rest of the pipeline

## Slide 6
Funding of Capital Projects
Funding of Capital Projects
    Any underrun of the capital project budget results in a reduced need for debt funding
    Example:
      $27M capital project budget
      Total spending at end of year = $26M
      $1M less debt will be incurred by ERCOT
    The capital project budget is 40% funded by operating revenue and 60% funded by debt
      While this statement is true, it leads to confusion because the 40% revenue portion is essentially fixed
      Any underrun or overrun impacts the debt portion only

## Slide 7
Current State of Project Spending
Current State of Project Spending
    At mid-year, ERCOT recognized that project cash flow was running lower than expected
    Both the 2005 PPL and the 2006 PPL were reviewed for highly ranked projects that could be accelerated without negatively impacting the current pipeline
    Examples of projects that were reprioritized include:
      Security projects
      Software upgrades
      Hardware purchases
    ERCOT SRT will manage within the $27M budget

## Slide 8
Questions?
PMO Update to RMS