## Slide 1: RMS 50025 Enhance ESI-id Look-up Function
WHOLESALE MARKET DEVELOPMENT
Paula Feuerbacher
September 14, 2005

## Slide 2: Background:
PRR-312 Enhance ESI-id Look-up Function
  Approved by the ERCOT BOD 05/21/02
  Siebel source data portions of the PRR were implemented under PR30052 Portal Replacement Phase II in 2004.
  PR50025 will include Lodestar source data portions of the PRR within the TML Lookup Function.
Project Status
  Priority: 1.2
  Rank: 34
  Phase: Planning (gathering requirements)

## Slide 3: Recommendation: Two Phases
Phase One: update TML Look-up function to return the following items:
  Station ID
  Metered/Un-metered Flag
  Power Region
Phase Two: update the extract to include the following items:
  Station ID
  Power Region
  Premise Type
  Metered/Un-metered Flag
  Pending Move-in/Move-out

## Slide 4: Anticipated Delivery Dates
Phase One: 1st Quarter 2006 – dependencies: Texas SET 2.1 code freeze (scheduled to end December 2, 2005) affecting resources, testing environments, deployment schedule.
Phase Two: mid to late 2nd Quarter 2006 -- complexity: creating an extract that retrieves data from the Siebel source and the Lodestar source; need to explore design options.