| SCR Number | SCR733 | PRR Title | Zonal Instructed Deviation (ZID) and Offline calculations |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 3/24/2004 |  |
| Cost/Budgetary Impact |  | 5-L As proposed there would be project costs to create new billing determinants as well as modifications to the URC calculations. (See Alternatives section below) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | After determination of specific requirements for billing determinants, ERCOT initially estimates a 4-month Lodestar project to incorporate these added billing determinants and to enhance the URC calculations. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional FTEs required. No staffing impacts upon system implementation, minor staffing impacts (can be absorbed within budgeted staffing levels) for testing and acceptance of Lodestar changes within the Settlements group in the short term. |  |
| ERCOT Computer System Impacts |  | The SCR creates significant Lodestar program changes to add separate billing determinants for the ZID adjustments and to incorporate these determinants into the URC calculation. |  |
| ERCOT Business Function Impacts |  | The new processes would impact the Settlements group in the near-term, however, full system implementation should alleviate any long-term staffing requirements. |  |
| Grid Operations/ Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

As detailed in ERCOT comments, ERCOT will be introducing the ZID adjustment value in April 2004. In addition ERCOT can (and currently does) provide methodologies to the Market Participants for calculating offline adjustments. If the current methodology needs to be changed, ERCOT recommends (see ERCOT comments) that a new PRR be introduced to formally add new billing determinants and to modify the URC calculation.

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

N/A.