| SCR Number | 736 | SCR Title | TML – ESIID TXN Portal Flag |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 10, 2004 |  |
| Credit Impacts |  | YES _______ NO ______ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | 6-LL (less than $100,000) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Upon system implementation. From project initiation, an estimate of two to three months would be needed for the development and testing of changes to the Texas Market Link (“TML”). |  |
| ERCOT Staffing Impacts (across all areas) |  | No staffing impacts. |  |
| ERCOT Computer System Impacts |  | The proposed changes will require new coding in the Texas Market Link by the ERCOT Web Development group. Specifically, the TML search results from the Find Transaction function will be modified to include an additional column to delineate if the record was received via TML versus NAESB. |  |
| ERCOT Business Function Impacts |  | No impacts. |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

The submitter agreed to some flexibility in how this SCR is implemented. It is noted that the SCR proposes to “Append a data Flag of ‘P’ to the Transaction Type number”. This requirement would be relatively expensive, compared to adding an extra column to flag this data. In discussions with the submitter of the SCR, it was agreed that the flag could be in a separate column and that it did not necessarily need to be a “P”, as long as it was clear how the record was submitted to ERCOT via NAESB or the Texas Market Link.

Evaluation of Interim Solutions (e.g., manual workarounds)

Comments