- PROFILING WORKING GROUP

- Draft Meeting Minutes August 24, 2005

Attendees:					Via Conference Call:

Jim Saint – Strategic Energy			Allen Jones – CenterPoint Energy

Ron Hernandez - ERCOT			Karen Malkey – CenterPoint Energy

Adrian Marquez – ERCOT			Theresa Debose – CenterPoint Energy

Lloyd Young – AEP

Brad Boles – Cirro Energy

Ed Echols – TXU Energy

Bill Boswell - ERCOT

Ernie Podraza – Reliant (facilitator)

Carl Raish - ERCOT

Terry Bates – TXU Electric Delivery

Theresa Werkheiser - ERCOT

Zachary Collard – CenterPoint Energy

Vance Hall – OHMbre Solutions

Darrel Klimitchek – STEC

Diana Ott – ERCOT

Erin Wasik-Gutierrez – PUCT

Sonja Mingo - ERCOT

Agenda

- Antitrust Admonition (Chair).

- Approval of July 27 meeting minutes (Chair).

- Brief report on prior RMS meeting and today’s agenda review (Chair).

- Review of Residential AV Suspension Impact Test Analysis (ERCOT Staff).

- Load Research Project Milestone and Timeline Review (ERCOT Staff).

- Market Rules recommendations for the Load Profiling Guide (ERCOT Staff).

- Review LPGRR2005-002 (Ernie).

- Annual Validation 05 progress;

  - TDSP status (ERCOT Staff/TDSP),

  - Discuss moving to Oct. 15 as first 814_20 transaction flow,

  - Estimated Migration counts (ERCOT Staff),

  - Re-review assignment mismatches issues (ERCOT Staff).

- Review priority reconsideration for AV Improvements (Chair/Carl).

- Review conclusions in New Frontiers for Load Research paper (Chair).

- Brief Update reports;

  - ERCOT Residential Survey Form ERCOT (TAC 8/4 passed).

  - Profile Change Request for Oil and Gas Properties (pending data validation).

  - PRR617 IDR Optional Removal (PRS 08/05).

  - PRR565 Calculation of Losses for Settlement (priority 3.1/2.1 recommended).

  - Approved and Pending Retail Market Guide Procedures by RMS;

    - PRR536 lower IDR Mandatory Installation Threshold.

  - Approved, coded and pending software testing in ERCOT systems;

    - PRR488 Weather Responsiveness Determination (SIR8944),

    - PRR572 Weather sensitivity classification (SIR8944),

    - PRR514 Twelve Month Window for Non-IDR Scaling (SIR9993),

    - PRR544 12-Month Window for Scaling NIDR to IDR (SIR9993),

- PWG Open Issues Master List Discussion.

- Any new issues from ERCOT or Market Participants.

- Review action items before adjourning and confirm meeting schedule.

Next PWG meetings are on the 4th Wednesday Feb-Oct 2005 (8/24).

Next RMS meetings are 9/14 and 10/12.

Next COPS meetings are 9/27 and 10/25.

Next UFE Task Force meeting TBD.

See these links for other meeting times.

  - http://www.ercot.com/calendar/Cal.cfm

  - http://www.puc.state.tx.us/calendar/calendar.cfm

  - http://www.puc.state.tx.us/openmeet/index.cfm

- Antitrust Admonition (Chair).

Ernie read Antitrust Admonition.

- Approval of July 27 meeting minutes (Chair).

Minutes were approved with no revisions.

- Brief report on prior RMS meeting and today’s agenda review (Chair).

Residential Survey was approved by TAC.

RMS passed the motion requesting PRR 565 be given a 2.1 priority. Estimated cost $20k.

RMS passed the motion to temporarily suspend Residential Annual Validation transactions pending ERCOT analysis.  PWG will report to RMS monthly until the ERCOT analysis report is presented.

The IDR Removal language is complete and sent to RMS for review before voting.

Ernie reviewed today’s agenda.

- Review of Residential AV Suspension Impact Test Analysis (ERCOT Staff).

Carl gave an update regarding the Residential Survey and an overview of the test settlement analysis to be performed.  ERCOT has held an organizational meeting to determine the players and tasks and have designed and selected a sample of settlement days.  Carl expects to give a presentation at the next PWG meeting.  ERCOT will be relying on IT resources and will need to investigate the impacts on staffing and resources in performing this analysis on a continuing basis.

Zach inquired if the analysis shows an algorithm change is needed, when those would go into affect.  Carl stated if there are any changes required it would be for 2006 Annual Validation and that the analysis would only provided a go/no go decision for 2005 Annual Validation.  Brad would like a conference call before the next PWG meeting to go over the analysis methodology.  He is concerned over summer days adding bias.  The group discussed the timeline regarding the Annual Validation motion suspension.

From Whiteboard (Timeline regarding Annual Validation motion suspension):

Sep –TAC, if vote against Residential AV05 suspension, resume normal timeline or after   Oct. 15 for Ch.0.

If vote for suspension, see below

Sep –Board, if vote for suspension, Business AV resumes normal timeline or after Oct.   15 for Ch.0. If vote against suspension see next RMS meeting.

Oct 1 – Normal

Oct 15 – If Ch.0 then after 15th

Nov –RMS, if vote against suspension, start in Nov. If vote for suspension, see below.

Dec –TAC, if vote against suspension, start Dec.  If vote for suspension, see below.

Dec –Board, if vote against suspension, start Residential AV in Dec.

Action Item: TDSPs will craft language for discussion at the next PWG meeting regarding LPG 11.4.1 paragraph 9 involving the effective date of transactions.

Action Item: TDSPs will investigate whether or not they can send transactions for Residential and Business on separate schedules for discussion at the next PWG meeting.

There was discussion regarding Channel 0 testing and Annual Validation transactions flow.  Terry suggested sending the statement on the whiteboard (see below) to RMS and that COPs be informed in addition to RMS since COPs is running the Channel 0 test runs.

From Whiteboard:

The PWG has a consensus recommendation to delay all 2005 Annual Validation transactions and to move forward all timeline dates of Oct 1 or later by thirty-five (35) days in the LPG Section 11.4, so as not to disturb Channel 0 testing of 10 day vs. 17 day initial settlement.

- Load Research Project Milestone and Timeline Review (ERCOT Staff).

Carl reviewed power point.  TDSPs are interrogating IDRs and sending in data.  ERCOT is working on reports to provide feedback and will follow up with TDSPs to get remaining sample points installed.  ERCOT is focusing on overdue cuts and want to receive cuts monthly for each IDR.  ERCOT is cross checking ESI IDs with gaps with service history; gaps must be resolved in Active.  Terry inquired if ERCOT will request TDSPs to replace ESI IDs that fall between 700 kW and 1000 kW.  Carl expects each TDSP would use the provided replacement points for any IDR TDSPs discover needs a replacement.  Carl summarized the power point trying to make clear there is much work to do before handing over any data to CRs or using the data for ERCOT analysis.  The goal is to have analysis completed and a new sample installed by the end of the second quarter of 2006.

There was discussion over lagged dynamic sample.  Ernie will buy the PWG lunch if the LRS data does not reflect positively on lagged dynamic sample.

- Market Rules recommendations for the Load Profiling Guide (ERCOT Staff).

Sonja reviewed the draft LPGRR to section 2 Change Control regarding the timeline and comment period.  She will send it to the distribution list for comments and edits.  Sonja reviewed a power point regarding the LPGRR approval process normal vs urgent.  The only difference between the normal and urgent process is that the urgent process will not have an official comment period.  Any comments will have to be brought to RMS.

- Review LPGRR2005-002 (Ernie).

Delayed until after item 8. Brad suggested an email vote be taken to save on meeting time. This was accepted by the group.

- Annual Validation 05 progress:

  - TDSP status (ERCOT Staff/TDSP),

Diana reviewed the Residential Annual Validation update power point.  The power point is intended to give the PWG understanding that AV through August 21 needs to be completed for ERCOT to complete its action item to RMS regarding the Residential AV Suspension Impact Test Analysis.  The market notice required to go out on September 1 will still go out & state no new list for AEP and list not available for all other TDSPs.  The presentation is not meant to embarrass, but bring to light the limitation we have in implementing an algorithm.

  - Discuss moving to Oct. 15 as first 814_20 transaction flow,

Bumped to next meeting.

  - Estimated Migration counts (ERCOT Staff),

Bumped to next meeting.

  - Re-review assignment mismatches issues (ERCOT Staff).

Bumped to next meeting.

- Review priority reconsideration for AV Improvements (Chair/Carl).

Bumped to next meeting.

- Review conclusions in New Frontiers for Load Research paper (Chair).

Bumped to next meeting.

- Brief Update reports;

  - ERCOT Residential Survey Form ERCOT (TAC 8/4 passed).

  - Profile Change Request for Oil and Gas Properties (pending data validation).

  - PRR617 IDR Optional Removal (PRS 08/05).

  - PRR565 Calculation of Losses for Settlement (priority 3.1/2.1 recommended).

  - Approved and Pending Retail Market Guide Procedures by RMS;

    - PRR536 lower IDR Mandatory Installation Threshold.

  - Approved, coded and pending software testing in ERCOT systems;

    - PRR488 Weather Responsiveness Determination (SIR8944),

    - PRR572 Weather sensitivity classification (SIR8944),

    - PRR514 Twelve Month Window for Non-IDR Scaling (SIR9993),

    - PRR544 12-Month Window for Scaling NIDR to IDR (SIR9993),

- PWG Open Issues Master List Discussion.

- Any new issues from ERCOT or Market Participants.

- Review action items before adjourning and confirm meeting schedule.

Next PWG meeting is on September 29th Thursday.

Next RMS meetings are 9/14 and 10/12.

Next COPS meetings are 9/27 and 10/25.

Next UFE Task Force meeting TBD.

See these links for other meeting times.

  - http://www.ercot.com/calendar/Cal.cfm

  - http://www.puc.state.tx.us/calendar/calendar.cfm

  - http://www.puc.state.tx.us/openmeet/index.cfm

# PWG 2005 Goals

- Evaluate Profile ID assignment responsibilities – June

- Annual Validation 2005 – make changes and complete – December

- AV 2005 – review of 2005 changes per long term – Business (June), cut point (Dec.)

- Evaluate Lagged Dynamics – Dec.

- Bring Load Profiling Guides current – Dec.

- Processing new requests – Oil & Gas, Convenience Store – Dec.

- Collaboration with UFE TF – Dec.

- Writing PRRs as required – Dec.

- LRS sample selection round two – Dec.

- IDR Analysis – 2 issues left – Dec.

- Agreement between decision tree language and LPG – Dec.

Parked items for future meeting:

- Load Profiling Guides Revisions.

- Should PWG report to RMS or COPS?

- Possibility of a Metered Lighting Profile. (ERCOT Staff).

- Discussion on value of lagged dynamic profiles.

  - Review conclusions in New Frontiers for Load Research paper found at http://www.aeic.org/load_research/papers.html

  - Review RRI analysis of CNP 98-99 Sample data to ERCOT Profiles.

  - Initial Requirements to justify methodology change;

    - ERCOT analysis requirements for Load Research Study to compare current Static Models to installed sample data with affects on UFE.

    - Define data requirements market participants would expect from ERCOT.

    - Identify impact to all QSE’s in scheduling, forecasting and settlement systems.

    - Expected Cost for Systems at ERCOT (initial brief review).

    - ERCOT Cost/Benefit Analysis (initial brief review).

- Profiling Working Group 2004 Open Issues Master List

| ITEM | Status/assigned | Description |
| --- | --- | --- |
| 1 | Closed | Expand on the estimation process for gaps in over and under reads, review 867’s issues (are meter type and profile type consistent). Refer to gap/overlap validation procedures. |
| 2 | Closed | Issue when no CR of Record and meter stays energized. Not PWG issue. |
| 3 | Ernie | Review past meeting minutes for old business issues that are overlooked. Accomplished through April. |
| 4 | Pending | From 07/09/2002 RMS minutes “The RMS discussed the difficulty in distinguishing initial validation transactions from normal business transactions. Tracking the status is therefore difficult. The LPWG was asked to develop a proposed resolution and send to Texas SET for review. “ Texas SET shall implement in v2.1, probably in spring 2005. Texas Set Change Control 2003-578 Code to indicate the annual Load Profile changes. To be completed in Dec. 2005 per the Chair of TX_Set. |
| 5 | Brad | At the RMS meeting July 8, 2002, Bender asked that the resolution of the interpretation of assignment of profile ID on customer level versus premise level should be included in the RMS Operating Guides. Review the RMS Guides to see this issue is included. |
| 6 | Betty/Carl | Betty Day will draft a section to add to the LPG addressing how profiles will be maintained and the types of changes that may be made by the PWG (action item from July 24, 2002 PWG meeting). |
| 7 | Closed not PWG issue | Photovoltaic generation, meter runs backwards so unaccountable generation is added to the grid. |
| 8 | ERCOT | Protocols 18.6.5, Future Requirement for IDRs Impact Analysis |
| 9 | ERCOT | Protocols 18.7.2.3, Post Market Evaluation (nothing pending). |
| 10 | ERCOT | PWG minutes on the ERCOT Web prior to 2003. Send to Diana. |
| 11 | Closed not PWG issue | PR-30022 UFE Analysis Metering / Protocols 11.5. |
| 12 | Terry | TDSPs are to find out how they plan on tracking LRS expenses internally (reference PWG 2/26/04 minutes). |
| 13 | Lloyd | Lloyd and AEP will review Protocols Section 9.5. (May 25, 2004 minutes). |
| 14 | Agenda | Possibility of a Metered Lighting Profile. |
| 15 | ERCOT | Possibility of a very high load factor profile. |
| 16 | ERCOT | Review if the count of ESIIDs settled on default profile is continuing to reduce in number post SCR 725 new reports. |

| Section | Status/assigned | ## Load Profiling Guides Revisions Description |
| --- | --- | --- |
| 8 | John, Carl, ERCOT | Item 1: Annual Profile Model Evaluation. a. Review gray boxes in LPG in sections; 8.7, 8.7.1 |
| 9 & 11 | Ernie, Lloyd, Terry, ERCOT | Item 2: LPG Section 11.3 Validation of Changes in Load Profile ID Assignments (gray box). Item 11: LPG Section 11.2 Review. Is additional NOIE language needed? |
| 15 & 16 | John, Shawnee, Terry, Bruce, ERCOT | Item 3: Update LPG per PUCT ruling in Project No. 25516 in sections but not limited to; 15.2.2, 15.2.4, 16.5, 16.5.1, 16.5.2 Item 4: Update LPG section 15 per the ERCOT Load Research Project, change LPG section 16 on DLC does not repeat language in updated LPG section 15 and develop new LPG section 19 for lagged dynamic profiles in coordination with language in updated Section 15 and 16. |
| 16 | Ed | Item 5: New Time of Use Schedule Approval Process Document. Need to reference in Retail Market Guides or LPG? |
| 16 | Ed | Item 6: LPG Section 16.1.2 Establishing New TOU Schedules (gray box) after the new TOU Schedule Procedure Document is complete. |
| ALL | Terry | Item 7: Periodically Review all gray boxes in the LPG. |
| 17 | ## Closed | Item 8: LPG Section 17.2 IDR Requirement says, “The TDSP has until the second regularly scheduled meter read date after receipt of the CR’s request to install the IDR.” This statement maybe in conflict with PUCT current market rules. Shawnee reported this language is not in conflict. |
| New | ERCOT | Item 9: Incorporate Load Research Project Procedures into LPG. |
| 17 | ### Closed | Item 10: Change LPG to reference section 18.6.1 instead of 1000 kW. LPGRR 2005-01 complete and LPG updated. |
| New | ERCOT | Item 11: Incorporating Decision Tree into the LPG where applicable. |
| 9.2.4.2 | ERCOT | Revision per action item from PWG meeting 6/22/05 on profile id assignment. |