## Slide 1
Recently Completed Tasks:
Serena software and services agreement finalized (including SOW and MSA)
Initial Work flows developed
Set up of development environment completed
Questions from October RMS Meeting:
What is the risk associated with the dependency on SOA MID project for integration components needed by API?
  Risk very low; implementation of MID is scheduled for mid-November
When will the final schedule be announced?
  A final schedule for Execution & Implementation will be delivered after completion of the Planning phase in October and communicated to RMS in November
What are impacts to the 2006 project budget on the PPL?
  2006 budget needs will be finalized after completion of the Planning phase in October and communicated to RMS in November.
Next Steps
Meeting with MPs on October 21st. Tentative agenda items:
  Business rules discussion
  Potential changes to FasTrak Guides
  Potential changes to Protocols
  Project schedule overview for finalization consideration
  High-level estimates for impacts to 2006 project budget
  Demo of new Serena Software to be used for FasTrak implementation
Deliver Execution schedule and project cost information to RMS in November
Project Update
PR-50007 Enhancements to FasTrak
As of October 4, 2005
Page 1