## Slide 1: ERCOT Update to RMS on the IDR Requirement Transition Project
Carl Raish
ERCOT Load Profiling
October 12, 2005

## Slide 2: Current IDR Requirement List
1,223 currently reported as needing IDR installations of which:
  1,160 First time on report is October 2005
    1,149 -- Due to lowering threshold to 700 kW
        Served by 37 CRs
    11 -- Due to demands > 1,000 kW
  63 On September 2005 report but IDR not yet installed
    2 -- Currently De-Energized
    61 -- Currently Active

## Slide 3: 700 kW (kVA) IDR Requirement List
Scope of Work based on September query:
  1,212 ESI IDs
    1,205 Active
    7 De-energized (No REP of Record)
32 ESIIDs on the September query do not appear on the October IDR Requirement Report
  Affected TDSPs and REPs have been notified
IDR Installation Schedules sent to the 35 serving CRs to be completed and forwarded to TDSPs by Sep. 16th
    Many CRs submitted completed schedules to TDSPs
    Reminders sent out to CRs for schedules not received
    No schedules received for 271 ESI IDs among 13 CRs

## Slide 4: IDR Optional Removal
As of October 5, 2005 one TDSP reported having received two IDR removal requests … one IDR has been removed and one is in process
TDSPs have been requested to submit updates on any additional removal requests to ERCOT

## Slide 5
Questions????