## Slide 1: Flight Update

## Slide 2: Flight 1005
Details
All Market Participants will test for TX SET Version 2.1
Orientation Meeting 9/13
Flight Deadline 9/21
Connectivity Kick-off Conference Call 9/27
Flight Kick-off Conference Call 10/21
Flight Begins 10/24

## Slide 3: Flight 1005 Update
Flight manifest
6 TDSPs
81 Existing Market participants / umbrellas
137 Existing MP Relationships
2 New REPs – 9 New Relationships
0 New Umbrella DUNs
6 Existing REP testing in new territory – 11 New Relationships
0 Existing REP testing new functionalities
3 Existing REPs changing Service Providers
1 Existing REPs changing Banks
9912 Tasks total

## Slide 4: Flight 1005 Update
Progress
Connectivity started on time
As of 10/4/2005
  Day 5 of 18 days (28%)
  383 of 428 connectivity tests scheduled
    89.5%
  155 of 428 connectivity tests compete
    36.2%