2006 Annual Validation Report (revised 10/03/05)

The ERCOT Profiling Working Group (PWG) tentatively approved the following action plan for 2006 annual validation process improvement:

Near Term Action Plan Estimated Timeline:

- September 29, 2005, tentative approval by PWG,

- October 12, 2004, submit tentative plan to the Retail Market Subcommittee (RMS),

- October 26, 2006, PWG crafts recommendation to RMS on residential suspension,

- November 09, 2005, RMS considers PWG recommendation on suspension,

- December 15, 2005, PWG finalizes 2006 impact analysis and Profiling Decision Tree,

- January 2006, submit to RMS analysis to support the near term changes,

- March 1, 2006, TDSPs and ERCOT complete system changes,

- May 1, 2006, TDSPs and ERCOT complete testing system changes,

- June 15, 2006, normal start of 2006 annual, and

- October 2006, normal flow of annual validation transactions.

Completed 2005 Items:

- Do not replace a prior year non-default assignment with a default assignment,

- Applying dead-bands around the specified Residential Segment trigger point,

- Apply a kWh minimum for Residential High Winter Ratio profile assignment, and

- A residential survey.

Near Term Tentative Action Plan Changes:

- Weather Normalizing the trigger points,

- Different trigger point per weather zone,

- Consider kWh minimums for Load Factor calculation for Business Segment, and

- Excluding months that have zero kWh for load factor calculations.

Longer Term Action Plan Changes needing more discussion and analysis:

- To be determined.

ISSUE: Large cross migration of ESIIDs between profile id assignments.

Note: The ERCOT Staff analysis of residential transaction impacts may spark changes in the residential profile ID assignment process, which may or may not affect the 2006 Annual Validation.