| PRR Number | 620 | PRR Title | Notifying QSEs of their DBES Percentages |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 12, 2005 |  |
| Credit Impacts |  | YES _______ NO ___X__ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | None |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | ERCOT needs three months to update Control Room Operations procedures documentation and notify staff of changes. |  |
| ERCOT Staffing Impacts (across all areas) |  | Negligible staffing impact. An additional task would be required of Control Room Operations staff to send out a notification to QSEs when the Down Balancing Energy Service (DBES) percentage requirement changes. This impact to staff is negligible because the percentage rarely changes and the notifications do not take much time to send. |  |
| ERCOT Computer System Impacts |  | Negligible system impact. There will be a one-time impact to stop the programmatic process that sends out the notifications regarding the DBES percentages. This system change can be implemented in less than a day and can be performed by ERCOT staff. |  |
| ERCOT Business Function Impacts |  | This PRR will add a task to Control Room Operations procedures, but the occurrence of the percentage requirement changing, and thus the performance of the task, will be rare. |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

The method of notifying QSEs of the change in the DBES percentage will be changed from a frequent programmatically sent message to a notification sent by Control Room Operations only when the DBES percentage requirement changes.