## Slide 1: TX SET V2.1 Market Coordination Team

## Slide 2
Business lead: Suzette Wilburn
Phone number: (512) 248-3991
Email address: swilburn@ercot.com
PPL: Source: ERCOT Priority: 1.1 Rank: 6 Program Area: RO
What prompted the project:
  MOU/EC Entrance to Texas Deregulated Market
  Market Efficiency
  Identified Transactional Gaps
Supporting business drivers:
  More efficient transaction processing
  Business process solidification
PR-40034/TX SET V2.1

## Slide 3
Objectives:
To implement all approved Change Controls as identified by the TX SET Working Group for market-wide use
Provide coordination, clarification of issues, and documentation for v2.1 Change Controls through the Market Coordination Team (MCT) efforts
Scope:
Support the MOU/EC entrance into the Texas deregulated market
Address Disconnect for Non-Pay processes
Communicate additional billing determinants to the Market
Dependencies:
Completion of Market Requirements from TX SET Working Group
PR-40034/TX SET V2.1

## Slide 4
Phase:
Initiation – Completed March 28th, 2005
Planning – Completed May 27th, 2005
Execution – Goal to complete December 4th, 2005
Closing – Goal to complete late December ‘05
Recent:
RMGRR030 approved by RMS
PRR636 and PRR637 approved by PRS
Conference Call to review Contingency Plan on November 3rd, 2005
Next steps:
Complete Market Test
Implementation Weekend on December 3rd, 2005
PR-40034/TX SET V2.1

## Slide 5
Requirements (pens down) – Completed April 7th, 2005
Design (internal document) – Completed May 27th, 2005
Build – Completed July 22nd, 2005
Internal Testing – Completed August 22nd, 2005
Internal Training – Completion goal of November 17th, 2005
Market Testing – Completion goal of November 23th, 2005
Production (Go live) – December 4th, 2005
PR-40034/TX SET V2.1

## Slide 6
Texas SET Version 2.1 Contingency Plan
ERCOT Failure
  Market will rollback to 2.0
TDSP Failure
  TDSP will follow guidelines outlined in Contingency Plan for sending/receiving transactions in 2.0 until they can implement 2.1
CR Failure
  CR will follow guidelines outlined in Contingency Plan for sending/receiving transactions in 2.0 until they can implement 2.1
Checkpoint Conference Calls established throughout Implementation Weekend to monitor migration success
V2.1 MCT Updates

## Slide 7
V2.1 MCT Updates
Questions?