## Slide 1
Fun Facts
Migrated over 12,000 files to the new site (i.e. .xls, .doc, pdf)
New site has over 25,000 unique links
Deployment Strategy
November 2005
  New site is available via a link on www.ercot.com or direct access at http://newercot.ercot.com
  Both current and new site running in parallel and updated content will be synchronized between both sites
December 2005
  www.ercot.com will take users to new site beginning Dec. 1
  Old site will be available via a link on www.ercot.com or direct access at http://oldercot.ercot.com
  Content updates only to new site
January 2006
  Old site will be unavailable
Project Information
PR-40106 ERCOT.com Project
As of November 2, 2005
Page 1