## Slide 1: RMS – Project Update
Commercial Operations Development
Paula Feuerbacher
November 9, 2005

## Slide 2: 50025 Enhance ESI-id Look-up
Project Status: Planning Phase
  Requirements -- completed
  DEWG exploring two options in Detail Design:
    Add one column to end of DDL to allow concatenation of all pending Service Orders logged at ERCOT per ESI-id.
      Unlimited number of service orders to report
      Variable column length depending on number pending Service Orders.
    Add ten (10) null columns to end of DDL
      Maximum reporting number of Service Orders = 5
        Scheduled Date and Order Type data would be populated in separate columns (10 / 2 = 5)
        If more than 5 Service Orders existed, they would not be included on the report.
      Potential impact to extract production performance.

## Slide 3: Next Steps…
Once decision is made with regard to Service Order reporting…
  DDL will be finalized
  Market Bulletin will be sent – targeting Thanksgiving holiday timeframe
    DDL Details
    Estimated Deployment Date for Phase One
Deployment Date impacted by following:
  Testing constraints
    Resources
    Environments
  Once Detailed Designs complete and testing criteria defined, better able to determine integration into testing pipeline and required time to test – will continue to provide updates.

## Slide 4: Phased Approach – Phase One
Update TDSP ESI-id Extract to return the following information:
  Premise Type (populated value)
  Station ID (null value)
  Power Region (null value)
  Metered/Un-metered Flag (null value)
  Pending Move-in/Move-out (null value)
Populate DDL with null values until fields are available in Phase Two (see next slide); Premise Type values would be available immediately.
Requires only one change to DDL

## Slide 5: Phased Approach – Phase Two
Update TML, extract and API (ensuring synchronization) to include the following information:
  Station ID
  Power Region
  Metered/Un-metered Flag
  Pending Move-in/Move-out
QUESTIONS?