| PRR Number | 371PRR | PRR Title | Define OOME as Instructed Deviation and Portfolio Out Of Merit Energy Service |
| --- | --- | --- | --- |
| Impact Analysis Date | 11/22/02 |
| Cost/Budgetary Impact | It is anticipated that project will impact Package II primarily with changes to settlement rate code. There will be some new bill determinants to adjust or change so there may be impact on Package III but anticipated as minor, as no new extracts are required. Best estimate at this time without full detailed analysis is $xxxx to include the additions to ramping compensation; however, those requirements for payment are not outlined in the comments and must be detailed. |
| Implementation Timeline | Upon Initiation of a project, the timeline would take approximately: Design: 80 Hours Coding: 160 Hours Build: 120 Hours Test: 160 Hours Integration and Migration: 80 hours While some of the events as listed above can work concurrently, the estimated total time of the project is approximately 3 months. |
| ERCOT IT System Change | ERCOT Lodestar System will require rate code changes to the PCOOM rate schedules. While some of the functionality of the Generic Cost Method will be retained, some refinements to accept the changes are required. Likewise, triggers must be set in place to ensure the new code will apply to operating days after the implementation date, while old rate code will apply to calculations before the implementation date. The addition of verified cost component as outlined by ERCOT’s comments will require additional tables to capture and store verified data, as well as a new charge code. Ramping energy compensation is not detailed and defined. The estimate includes some consideration for ramping compensation but is subject to change. |
| ERCOT Staffing Impact | The impact on ERCOT staff is minimal, as processes will be automated. With the reduction of disputes and verifiable claims, this PRR could relieve some staff requirements. |
| Business Functions/ Processes Impact | No processes affected with the exception of reducing verifying costs procedures. |
| Operating Practices Impact | No impact anticipated. |

Comments