| SCR Number | 745 | SCR Title | Retail Outage Evaluation & Resolution – Phase I - NAESB/Proxy Clustered Environment |
| --- | --- | --- | --- |
| Impact Analysis Date | November 2, 2005 |
| Credit Impacts | YES _______ NO ______ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 4HL ($500k-$1M) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | The estimated time duration to implement the Phase I of SCR745 is three to four months. |
| ERCOT Staffing Impacts (across all areas) | None |
| ERCOT Computer System Impacts | Phase I delivers a high availability solution that will eliminate single points of failure by delivering system failover and redundancy capabilities for NAESB and Proxy environments. |
| ERCOT Business Function Impacts | There will be training, documentation, and monitoring changes that will take place during the implementation of Phase I of SCR745: Training – One-time systems monitoring training effort during implementation. Documentation – New procedures will be documented. Monitoring – Additional outage monitoring capabilities for retail applications and database server connections will be implemented. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

A presentation titled ‘TDTWG Report – 745’ that ERCOT provided to RMS on 7/13/2005 details the proposed system change options that ERCOT recommended.

| SCR Number | 745 | SCR Title | Retail Outage Evaluation & Resolution – Phase II - Paperfree Clustered Environment |
| --- | --- | --- | --- |
| Impact Analysis Date | November 2, 2005 |
| Credit Impacts | YES _______ NO ______ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 6-LL (<$100k) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | The estimated time duration to implement Phase II of SCR745 is two to four months. |
| ERCOT Staffing Impacts (across all areas) | None |
| ERCOT Computer System Impacts | Phase II delivers a high availability solution that will eliminate single points of failure by delivering system failover and redundancy capabilities for the Paperfree Clustered environment. |
| ERCOT Business Function Impacts | There will be training, documentation, and monitoring changes that will take place during the implementation of Phase II of SCR745: Training – One-time systems monitoring training effort during implementation. Documentation – New procedures will be documented. Monitoring – Additional outage monitoring capabilities for retail applications and database server connections will be implemented. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

A presentation titled ‘TDTWG Report – 745’ that ERCOT provided to RMS on 7/13/2005 details the proposed system change options that ERCOT recommended.

| SCR Number | 745 | SCR Title | Retail Outage Evaluation & Resolution – Phase III - All Retail (Database Clustered Environment) |
| --- | --- | --- | --- |
| Impact Analysis Date | November 2, 2005 |
| Credit Impacts | YES _______ NO ______ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 3-M ($1M-$3M) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | The estimated time duration to implement Phase III of SCR745 is six to eight months. |
| ERCOT Staffing Impacts (across all areas) | ERCOT will need an additional two FTEs for ongoing support of the new hardware and monitoring capabilities. |
| ERCOT Computer System Impacts | Phase III delivers a high availability solution that will eliminate single points of failure by delivering system failover and redundancy capabilities for the All Retail (Database Clustered environment). |
| ERCOT Business Function Impacts | There will be training, documentation, and monitoring changes that will take place during the implementation of Phase III of SCR745: Training – One-time systems monitoring training effort during implementation. Documentation – New procedures will be documented. Monitoring – Additional outage monitoring capabilities for retail applications and database server connections will be implemented. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

A presentation titled ‘TDTWG Report – 745’ that ERCOT provided to RMS on 7/13/2005 details the proposed system change options that ERCOT recommended.