## Slide 1: PRR 568 – Day 17 to Day 10 Analysis Implementation Recommendation
TAC
December 2005

## Slide 2: PRR 568 Implementation Plan Schedule – from 6/28 COPS Meeting
Analysis Period: | ERCOT provided Day 10 data cuts for Load and Generation Extracts 1st 30 day run in Aug 2005 2nd 30 day run Sept 15 to Oct 15, 2005 Day 10 data cut is a Day 8 Aggregation, the data that would be used for Day 10 settlement ERCOT provided ample reporting similar to Report provided at COPS Feb 2005 meeting Market Participants exchanged observations of Day 10 cuts in conference calls every 2 weeks The 1st call occurred approximately 20 days after the first date Day 10 data was made available
Nov 14, 2005 | Day 10 analysis ended. COPS meeting to review analysis
Dec 1, 2005 | COPS recommendation to TAC
Jan 17, 2006 | Operating Day to Start the migration to Day 10 Initial Settlement, Publication of binding Settlement Statement for this date would be February 2, 2006. One extra day will be Invoiced weekly for 7 weeks.
March 16, 2006 | Anticipated date for completion of PRR568 implementation
ACTION

## Slide 3: PRR 568 Implementation Plan
Original AGREED ACTION
The following 2 Metrics have been discussed by COPS for setting triggers that would lead to recommendation for TAC to authorize the migration to Day 10 Initial Settlement
  Review Market Wide UFE comparing Day 10 to Day 17 results, to understand if there is a material change
  No material change in Load or Settlement impact of a market participant caused by changing initial settlement to Day 10 was identified

## Slide 4: Data Analysis Summary
All data presented in the body of this presentation are available from the COPS PRR568 Final Report.ppt attached in the appendix.
All the reports presented to COPS will also be available on the ERCOT website
http://www.ercot.com/Participants/Committees/Documents/cow_comm_materials.html
Data Loading
  IDR 20% @ Day 10 vs. 44% @ Day 17
  NIDR 19% @ Day 10 vs. 42% @ Day 17
Seasonal Load Change analysis
  Minimal Summer to Fall weather transition was observed
  Significant weather event was observed

## Slide 5: Data Analysis Summary (cont.)
Aggregation Results
  Generation Changes
    Minimal changes – approximately (-) 0.01%
  Load Changes
    QSE – Greater % change in load tend to be smaller QSE’s
      48 had 1% (+/-) change
      10 had 3% (+/-) change
    LSE – similar conclusion
      122 had 2% (+/-) change
      18 had 2 to 5% (+/-) change
      3 had 6 to 16% change
  UFE – no significant difference observed

## Slide 6: Summary of Analysis
Credit impacts –
  Given that the data provided for settlements is materially the same for Settlement at 10 days as for 17 days, moving Settlement to 10 days is expected to reduce the credit exposure in the market
  The credit working group will evaluate this reduction in exposure in conjunction with all other known credit exposure and propose adjustments to collateral requirements accordingly.

## Slide 7
Questions

## Slide 8: Recommendation
COPS Recommendation:
COPS recommends TAC approve initiation of the transition plan to implement PRR568

## Slide 9: Commendation
COPS would like to publicly THANK the Commercial Operations organization at ERCOT for their hard work and diligence in producing the analysis of PRR 568.

## Slide 10
Appendix

## Slide 11
Reminder Slides
Agreed PRR568 Implementation Settlement Timeline

## Slide 12: PRR 568 Proposed Settlement Statement Calendar
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
1/13 | 1/30 | 17 | 2/9
1/14 | 1/31 | 17 | 2/9
1/15 | 2/01 | 17 | 2/9
1/16 | 2/02 | 17 | 2/9
1/17 | 2/02 | 16 | 2/9
1/18 | 2/03 | 16 | 2/9
1/19 | 2/06 | 18 | 2/9
1/20 | 2/06 | 17 | 2/9
1/21 | 2/06 | 16 | 2/16
1/22 | 2/07 | 16 | 2/16
1/23 | 2/08 | 16 | 2/16
1/24 | 2/09 | 16 | 2/16
1/25 | 2/09 | 15 | 2/16
1/26 | 2/10 | 15 | 2/16
1/27 | 2/13 | 17 | 2/16
1/28 | 2/13 | 16 | 2/16
ACTION

## Slide 13
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
1/29 | 2/13 | 15 | 2/23
1/30 | 2/14 | 15 | 2/23
1/31 | 2/15 | 15 | 2/23
2/1 | 2/16 | 15 | 2/23
2/2 | 2/16 | 14 | 2/23
2/3 | 2/17 | 14 | 2/23
2/4 | 2/20 | 16 | 2/23
2/5 | 2/20 | 15 | 2/23
2/6 | 2/20 | 14 | 3/2
2/7 | 2/21 | 14 | 3/2
2/8 | 2/22 | 14 | 3/2
2/9 | 2/23 | 14 | 3/2
2/10 | 2/23 | 13 | 3/2
2/11 | 2/24 | 13 | 3/2
2/12 | 2/27 | 15 | 3/2
2/13 | 2/27 | 14 | 3/2
PRR 568 – Proposed Settlement Statement Calendar (Continued)
ACTION

## Slide 14: PRR 568 – Proposed Settlement Statement Calendar (Continued)
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
2/14 | 2/27 | 13 | 3/9
2/15 | 2/28 | 13 | 3/9
2/16 | 3/01 | 13 | 3/9
2/17 | 3/02 | 13 | 3/9
2/18 | 3/02 | 12 | 3/9
2/19 | 3/03 | 12 | 3/9
2/20 | 3/06 | 14 | 3/9
2/21 | 3/06 | 13 | 3/9
2/22 | 3/06 | 12 | 3/16
2/23 | 3/07 | 12 | 3/16
2/24 | 3/08 | 12 | 3/16
2/25 | 3/09 | 12 | 3/16
2/26 | 3/09 | 11 | 3/16
2/27 | 3/10 | 11 | 3/16
2/28 | 3/13 | 13 | 3/16
3/1 | 3/13 | 12 | 3/16
ACTION

## Slide 15: PRR 568 – Proposed Settlement Statement Calendar (Continued)
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
3/2 | 3/13 | 11 | 3/23
3/3 | 3/14 | 11 | 3/23
3/4 | 3/15 | 11 | 3/23
3/5 | 3/16 | 11 | 3/23
3/6 | 3/16 | 10 | 3/23
3/7 | 3/17 | 10 | 3/23
3/8 | 3/20 | 12 | 3/23
3/9 | 3/20 | 11 | 3/23
ACTION

## Slide 16: PRR 568 Settlement Timeline Analysis – Final Report
COPS
November 14, 2005

## Slide 17: Review of Analysis
Data Loading/Availability
Aggregation Results
  Generation Changes
  Load Changes
    QSE
    LSE
  UFE

## Slide 18
Data Loading/Availability

## Slide 19: Data Loading/Availability

## Slide 20
Aggregation Results

## Slide 21: Generation Differences - August

## Slide 22: Generation Differences – Sept/Oct

## Slide 23: Generation Differences - Entire Period

## Slide 24: Average Load Differences for QSEs Day 8 vs Day 15

## Slide 25: QSE’s Grouped by Percent Change
Total Period includes the August and September-October Study Periods and represents average use

## Slide 26: QSE Load & Load Ratio Share % Change

## Slide 27: Average Load Differences for LSEs Day 8 vs Day 15

## Slide 28: LSE’s Grouped by Percent Change
Total Period includes the August and September-October Study Periods and represents average use

## Slide 29: LSE Load & Load Ratio Share % Change

## Slide 30: UFE Differences - August

## Slide 31: UFE Differences – Sept/Oct

## Slide 32: UFE Differences – Entire Period

## Slide 33
Questions