## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
December 7, 2005

## Slide 2
Agenda
PRS Revised Project Prioritization Criteria
Project Priority List Update

## Slide 3
Project Prioritization Criteria
PRS Revised Project Prioritization Criteria
    Over the past 2 months, PRS has been developing a proposal to change the current project priority definitions
      Current: 1.1, 1.2, 1.3, 2.1, 2.2, 2.3, 3.1, 3.2, 3.3
    This effort was in response to concerns about the current ranking process
    The objective was to better define the prioritization levels to help ensure that projects from various sources were fairly ranked in relation to each other
    An additional objective was to better incorporate CBA results in the ranking process

## Slide 4
Project Prioritization Criteria (cont’d)
Initial Draft of Proposed Criteria (as of 10/27/2005)
    1 - Projects required by Statute, PUCT order, NERC compliance, or critical reliability of grid operations, IT infrastructure, or commercial settlement
    2 - High "value" to all market segments
    3 - High "value" to one or two segments or ERCOT
    4 - Medium "value" for all segments
    5 - Medium "value" for only one segment or ERCOT
“Value" as determined by CBA, longevity (e.g. benefit is long term or short term), and other qualitative considerations
  Subcategory (IT infrastructure, grid operations, commercial settlement) and level of criticality (critical/high/medium/low) for reliability projects
  Impact on existing approved and prioritized projects
  Direct benefit to customers
Other Ideas Offered
  CBA Net Benefit Ratio could provide default for “High” vs “Medium” determination
  Risk exposure as defined by risk management program
  Straw vote information on priority

## Slide 5
Project Prioritization Criteria (cont’d)
Next Steps
    ERCOT Program Management Office (PMO) takes PRS recommendation to ERCOT stakeholders for review and revision
    ERCOT input applied to PRS recommendation
    Final product reviewed at future PRS meeting
    PMO procedures updated and communicated to all stakeholder groups
    Re-ranking of projects by PRS and ERCOT according to new standards
Timing
    Early 2006 Implementation and Re-ranking
      Perhaps as early as January

## Slide 6
Project Priority List Update
Project Priority List Update
    October PPL posted to ERCOT.com on 10/26/2005
    November PPL posted to ERCOT.com on 11/28/2005
    Retail project status update
      See Excel sheet
      Still working through market request for changes to this format
        ERCOT PMO is currently implementing a simplified EVM (Earned Value Management) process that might assist in providing enhanced information for market presentation
      Cost data is now projected to end of each project
      “Committed to Date” now included
        This value captures YTD project expenditures including those that have not yet been recorded in the Accounting system
      “Actuals YTD” reflects amount recorded by Accounting
      2006 Arrow Diagrams will be posted in December

## Slide 7
Questions?
PMO Update to RMS