## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
RMS Meeting
December 7, 2005

## Slide 2
Annual Validation 2005 Status - Business
All TDSPs except for Nueces have submitted their transactions.
    Nueces plans to have their Business transactions submitted by Friday 12/2/05.
TXU ED, AEPC, AEPN, and Sharyland have all meet the 99 percent requirement (LPG 11.4.1 steps 11 and 12) making them complete
CenterPoint & TNMP are not yet complete. They have not met the 99 percent requirement (LPG 11.4.1 steps 11 and 12).

## Slide 3
Annual Validation 2005 Status – Residential
8/10/2005 – RMS voted to suspend transaction flow pending ERCOT analysis.
9/30/2005 – Survey response cutoff day.
10/20/2005 - ERCOT Load Profiling Staff completed detailed analysis of this issue.
10/26 & 10/27 – PWG held a two day meeting to review the data and develop a recommendation for RMS.
11/9/2005 – RMS to decide if transactions should flow.
11/16/2005 – RMS Approved partial Flow.
11/18/2005 – Flow of transactions began.
12/16/2005 – Flow of transactions are scheduled to be completed.
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 4
Annual Validation 2005 Status – Residential
RMS Approved:
“RMS authorizes Market Participants to move forward with 2005 Residential Annual Validation transactions for those ESI IDs for which ERCOT’s analysis shows such updates would result in a more representative profile.”
Notes: Changed the “material impact” to the UFE line since John made a good point against the LRS analysis and UFE is explicitly in Andrian’s analysis.
I added the strong candidate to address John’s and Ed’s idea that further analysis and tuning is needed before we bless this as the “heir apparent” but to indicate that we probably have a “final” solution to the problem.

## Slide 5
Annual Validation 2005 Status – Residential
ERCOT Staff (Ann Boren) email Friday, November 11, 2005 4:54 PM:
  “Your affirmative vote would allow the TDSPs to resume the annual validation process for residential ESI IDs prior to December 31, 2005 as directed by the ERCOT Board. This would also allow time for appropriate discussion on the necessity of sending the remaining transactions.”
Notes: Tried to capture the point that Carl made about the original compromise suggestion and I think it is wise to take this point head on. As Terry said it is obvious to anyone that this is the “best” solution, it’s just not possible under the current conditions. So rather than taking the question, lets pre-empt it. We are also addressing the “Why not wait till it is all the way fixed solution” with the last bullet.

## Slide 6
Annual Validation 2005 Status – Residential
PWG Chair requests clarification on the following to avoid an ambiguity that would exist if only a partial list of ESIIDs have their profile assignments changed according to the motion approved by RMS in November (referenced in the two previous slides);
Should TDSPS submit transactions for those ESI IDs for which ERCOT’s analysis shows such updates would result in a less representative profile assignment?
Should ERCOT perform the final validation step specified in the Load Profiling Guides Section 11.4.1 paragraphs 11 and 12 for the Residential Population? (the referenced validation is likely to fail for most TDSPs if the transactions are not submitted)
Notes: On the paragraph one, we could speak to the fact that those against were surprised there was any benefit – those for were surprised it was as small as it was.
I place emphasis on continuing so we can speak to the fact that we have been working on improvements since market open and just finally got some empirical data to use three months ago. Also, this throws out to RMS what we think the ideal is (i.e. let us know we are on the right track)
Finally we need to hammer home that this likely to be an issue next year and suggest that we might expect 400,000 transactions and that the +/- ratio could easily go the other way (since no backlog of “defaults” to move). If RMS wants to send this up the chain then fine.

## Slide 7
Annual Validation 2005 Status – Residential
Proposal:
“RMS authorizes Market Participants to not submit 2005 Residential Annual Validation transactions for those ESI IDs for which ERCOT’s analysis shows such updates would result in a less representative profile and disregard, for 2005 Annual Validation, the 99% criteria as specified in the final validation steps specified in the Load Profiling Guides Section 11.4.1 paragraphs 11 and 12 for the Residential Population.”
Notes: On the paragraph one, we could speak to the fact that those against were surprised there was any benefit – those for were surprised it was as small as it was.
I place emphasis on continuing so we can speak to the fact that we have been working on improvements since market open and just finally got some empirical data to use three months ago. Also, this throws out to RMS what we think the ideal is (i.e. let us know we are on the right track)
Finally we need to hammer home that this likely to be an issue next year and suggest that we might expect 400,000 transactions and that the +/- ratio could easily go the other way (since no backlog of “defaults” to move). If RMS wants to send this up the chain then fine.

## Slide 8
Load Profiling Guides Section 11.4.1 paragraph 11
Within the first two business days after November 10, ERCOT shall draw a new simple random sample of 20,000 ESI IDs from each TDSP’s population for the Residential and Business Load Profile Groups, and verify that the Load Profile Segment accuracy rate of the sample is 99.0% or greater for each Profile Group of each TDSP. ERCOT shall provide a report of the results of the Annual Validation to each TDSP and the PWG by November 30. If the Profile Segment accuracy rate for either the RES or BUS Profile Groups is less than 99.0%, ERCOT shall contact the TDSP via telephone and a follow-up electronic mail to have the TDSP begin researching the discrepancies. The TDSP and ERCOT shall be in contact until all issues are resolved to their mutual satisfaction. If the TDSP changes its algorithm during this step, the TDSP shall utilize the revised algorithm to determine Load Profile Segment assignments for the population of ESI IDs of the Profile Group(s) affected by the algorithm change, and steps 2, 3, 4, and 5 shall be repeated. If ERCOT changes its algorithm during this step, ERCOT shall utilize the revised algorithm to determine Load Profile Segment assignments for the samples of ESI IDs of the Profile Group(s) affected by the algorithm change for all TDSPs, and steps 4 and 5 may be repeated, pending review and approval of the Profiling Working Group.
Notes: On the paragraph one, we could speak to the fact that those against were surprised there was any benefit – those for were surprised it was as small as it was.
I place emphasis on continuing so we can speak to the fact that we have been working on improvements since market open and just finally got some empirical data to use three months ago. Also, this throws out to RMS what we think the ideal is (i.e. let us know we are on the right track)
Finally we need to hammer home that this likely to be an issue next year and suggest that we might expect 400,000 transactions and that the +/- ratio could easily go the other way (since no backlog of “defaults” to move). If RMS wants to send this up the chain then fine.

## Slide 9
Load Profiling Guides Section 11.4.1 paragraph 12
The validation process is not complete until a random sample of 20,000 ESI IDs in ERCOT’s systems are at least 99.0% accurate for each Profile Group for each TDSP.
Notes: On the paragraph one, we could speak to the fact that those against were surprised there was any benefit – those for were surprised it was as small as it was.
I place emphasis on continuing so we can speak to the fact that we have been working on improvements since market open and just finally got some empirical data to use three months ago. Also, this throws out to RMS what we think the ideal is (i.e. let us know we are on the right track)
Finally we need to hammer home that this likely to be an issue next year and suggest that we might expect 400,000 transactions and that the +/- ratio could easily go the other way (since no backlog of “defaults” to move). If RMS wants to send this up the chain then fine.

## Slide 10
PWG Recommendation
Should PWG report to RMS or COPS?
Discussion at the November 17, 2005 PWG meeting did not conclude with a consensus of attending Market Participants.

## Slide 11
PWG should continue to report to RMS because,
Pros
PWG reporting to RMS has been an effective arrangement,
PWG has built credibility with RMS,
PWG have an established rapport with RMS,
RMS is more focused on settlement at the retail level, and
RMS has a broader retail audience.
Cons
RMS agendas are very full and Profiling issues can get limited coverage.

## Slide 12
PWG should report to COPS because,
Pros
PWG fits better within the scope of COPS ,
COPS is focused on settlement at the QSE level because settlement takes place at the QSE level,
COPS will better understand the impact of Profiles on the settlement process,
COPS has a less packed agenda than RMS therefore Profiling issues may have a better opportunity to get their due attention.
Cons
COPS does not have a full audience yet, and
COPS is focused on settlement at the QSE level not at the Retail level.