## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
RMS Meeting
January 11, 2006

## Slide 2
2005 Goals
Evaluate Profile ID assignment responsibilities – June
Annual Validation 2005 – make changes and complete – December
AV 2006 – review of 2005 changes per long term –
  Business (June), cut point (Dec.)
Evaluate Lagged Dynamics – Dec.
Bring Load Profiling Guides current – Dec.
Processing new profile requests – Oil & Gas, Convenience Store – Dec.
Collaboration with UFE TF – Dec.
Writing PRRs as required – Dec.
LRS sample selection round two – Dec.
IDR Analysis – 2 issues left – Dec.
Agreement between decision tree language and LPG – Dec.

## Slide 3
Evaluate Profile ID assignment responsibilities – June
Status – pending
a) Two full day workshops and several conference calls.
- 4 million dollars est. total change & 1 million dollars partial change.
  b) Oct. 14, 2005 conference call achieved consensus on option 2 (partial).
  c) Nov. 17, 2005 PWG reviewed option 2.
  d) Dec. 15, 2005 PWG reached consensus on option 2 for Residential.
  - Business Segment still under study by TDSPs for option 2.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 4
2. Annual Validation 2005 – make changes and complete – December
Status – Complete
a) TDSPs and ERCOT instituted several algorithm changes per 2005 plan.
b) Decision Tree updated.
c) TDSPs and ERCOT completed all transactions.
d) In August PWG debated and submitted a recommendation.
d) RMS/TAC/BOD suspended Residential Transactions pending ERCOT Analysis.
e) ERCOT conducted a Residential Survey.
f) October 29, 2005 PWG recommends the flow of residential transactions.
g) November 7, 2005 RMS recommends partial flow of residential transactions.
h) December 1, 2005 TAC approved RMS recommendation.
i) December 15, 2005 RMS recommendation passes on remaining transactions and 99% criteria. (going to TAC in January 2006).
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 5
3. AV 2006 – review of 2005 changes per long term –
  Business (June), cut point (Dec.)
Status – pending
a) PWG has consensus on four changes for 2006.
b) December PWG to reviewed specifics on the four decision tree changes for 2006.
- Two Business suggestions dropped due to very low impact.
- Two Residential suggestions pending market approval of c) and d) below.
c) Possibility of ERCOT having partial responsibility for profile id assignment.
d) Possibility of new residential profile id assignment algorithm.
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 6
4. Evaluate Lagged Dynamics – Dec.
Status – on going
Have had several discussions to educate and discuss possibility.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 7
5. Bring Load Profiling Guides current – Dec.
Status – on going
a) LPGRR005 Remove 1000 kW references approved.
b) LPGRR006 Retail Market Guide Reference – withdrawn.
c) LPGRR007 IDR Requirement Changes pending approval of RMGRR031.
d) LPGRR008 Profile ID Assignment Effective Date approved by RMS 11/9.
e) Additional drafts being written by PWG sub-teams.
f) Written drafts under review for LPG Sections 8, 9 and 11.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 8
6. Processing new profile requests – Oil & Gas, Convenience Store – Dec.
Status – pending
  a) Convenience Store request withdrawn.
  b) Oil & Gas request is in data validation phase of evaluation by ERCOT Staff.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 9
7. Collaboration with UFE TF – Dec.
Status – ongoing
  2003 UFE report by ERCOT staff issued.
  2004 UFE report pending ERCOT resource allocation.
  COPS has suggested PWG evaluate affects of Hurricane Rita.
  COPS has suggested PWG evaluate TDSP meter estimation processes.
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 10
8. Writing PRRs as required – Dec.
Status – on going
  PRR488 Weather Responsiveness Determination Eff. 05.
  PRR514 Twelve Month Window for Non-IDR Scaling Eff. 05.
  PRR536 lower IDR Mandatory Installation Threshold Eff. 05.
  PRR544 12-Month Window for Scaling NIDR to IDR Eff 05.
  PRR565 Calculation of Losses for Settlement Eff 05 – implementation 06.
  PRR566 Implementation of IDR Optional Removal Threshold Eff 05.
  PRR572 Weather sensitivity classification Eff 05.
  PRR617 IDR Optional Removal Eff 05.
  Reviewed a draft of Historical Usage Requirement for Opt-In Entities.
  Reviewed a draft of Transmission language for IDR Optional Removal.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 11
9. LRS sample selection round two – Dec.
Status – pending
a) Report on sample evaluation developed.
b) Data review with TDSPs in process.
c) 12 months of data for most meters as of October 2005.
d) Tentative Milestone Targets.
03/31/06: Analysis of current profile models complete.
04/30/06: Sample Point selection for round 2 complete.
06/30/06: Complete profile model building.
09/30/06: Stakeholder process completion (best case scenario).
02/28/07: 150 day notification completed.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 12
10. IDR Analysis – 2 issues left – Dec.
Status – pending
Needs LRS project data analysis:
- Consider the impact of mandatory TOU metering and application of the profile chunking methodology as both an alternative and a supplement to IDR metering.
- Repeat the analysis when ERCOT load research data is available to more accurately assess where the IDR threshold should be set.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 13
11. Agreement between decision tree language and LPG – Dec.
Status – pending
A LPGRR discussed and extensive draft in process.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 14
2006 Goals
LRS sample selection round two.
Existing Profile Evaluation and New Profile Recommendation.
Processing new profile requests – Oil & Gas.
Evaluate Profile ID assignment responsibilities.
Annual Validation 2006 – make changes and complete.
  a) Possibility including new residential tool.
Annual Validation 2007 review for any additional changes.
Complete 2004 & 2005 UFE Analysis.
UFE evaluation;
  future mass outages, and
  affects of TDSP meter read estimates.
Evaluate Lagged Dynamic profiles.
IDR Analysis – 2 issues outstanding from original analysis.
Load Profiling Guides and Decision Tree updates.
Writing PRRs as required.