## Slide 1: Flight Update

## Slide 2: Flight 0106
Details
Orientation Meeting 12/6
Flight Deadline 12/14
Connectivity Kick-off Conference Call 12/20
Flight Kick-off Conference Call 1/13
Flight Begins 1/16

## Slide 3: Flight 0106 Update
Flight manifest
6 TDSPs
4 New REPs – 16 New Relationships
1 New Umbrella DUNs
1 Existing REP testing in new territory – 1 New Relationships
0 Existing REP testing new functionalities
0 Existing REPs changing Service Providers
2 Existing REPs changing Banks
4054 Tasks total

## Slide 4: Flight 0106 Update
Progress
Connectivity started on time
As of 1/10/2006
  Day 14 of 17 days (82%)
  Connectivity complete
    100%
  31 of 43 Penny Test complete
    72.1%