## Slide 1: PRR 568 – Settlement Timeline PRR 638 – Invoice Timeline PRR 599 – Mismatch Notification
COPS
January 2006
Updates

## Slide 2: Updates
PRR 568 – Change Initial Settlement from 17 days to 10 days
PRR 638 – Change Settlement Invoice Due Date from 16 Calendar Days to Five Bank Business Days
PRR 599 – Notification for Mismatched Inter-QSE Energy Schedules

## Slide 3
PRR 568
PRR 638

## Slide 4: PRR 568 – Where Are We?
Analysis Period: | ERCOT provides Ch 0 cuts for Load and Generation Extracts 1st 30 day run in Aug 2005 2nd 30 day run Sept 15 to Oct 15, 2005 Ch 0 is a day 8 aggregation, the data that would be used for day 10 settlement ERCOT provides reporting similar to Report provided at COPS Feb 2005 mtg Market Participants exchange ideas observations of Ch 0 cuts in conference calls every 2 weeks The 1st call to occur approximately 20 days after the first date Ch 0 data was made available
Nov 14, 2005 | Market Participants end Ch 0 analysis. Ready for COPS vote/Recommendation development
Dec 1, 2005 | COPS recommendation to TAC if desired to change the February 2006 implementation schedule for PRR568
 | Trade Date to Start the migration to Day 10 Initial Settlement, Publication of binding Settlement Statement for this date would be February 2, 2006
March 16, 2006 | Anticipated date for completion of PRR568 implementation
Jan 17, 2006

## Slide 5: PRR 568 Implementation
Begins with Initial Settlement of January 17, 2006
Publish extra Initial Statement on each Invoice:
  February 9, 2006
  February 16, 2006
  February 23, 2006
  March 2, 2006
  March 9, 2006
  March 16, 2006
  March 23, 2006
March 30 Invoice will contain 7 Initial Statements published according to the 10-day settlement period.

## Slide 6: PRR 638 Status
Moves Invoice due date from 16 calendar days after issuance to 5 bank business days after issuance.
Approved by TAC on January 12, 2006.
Goes to the ERCOT Board on February 20, 2006.
If approved by the ERCOT Board, this PRR will go into effect with the Invoice issued on March 9.
The invoice due dates will begin changing before we have completely transitioned from 17-day to 10-day Initial Settlements.

## Slide 7: PRR 568 Settlement Statement Calendar
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
1/13 | 1/30 | 17 | 2/9
1/14 | 1/31 | 17 | 2/9
1/15 | 2/01 | 17 | 2/9
1/16 | 2/02 | 17 | 2/9
1/17 | 2/02 | 16 | 2/9
1/18 | 2/03 | 16 | 2/9
1/19 | 2/06 | 18 | 2/9
1/20 | 2/06 | 17 | 2/9
1/21 | 2/06 | 16 | 2/16
1/22 | 2/07 | 16 | 2/16
1/23 | 2/08 | 16 | 2/16
1/24 | 2/09 | 16 | 2/16
1/25 | 2/09 | 15 | 2/16
1/26 | 2/10 | 15 | 2/16
1/27 | 2/13 | 17 | 2/16
1/28 | 2/13 | 16 | 2/16

## Slide 8: PRR 568 Settlement Statement Calendar
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
1/29 | 2/13 | 15 | 2/23
1/30 | 2/14 | 15 | 2/23
1/31 | 2/15 | 15 | 2/23
2/1 | 2/16 | 15 | 2/23
2/2 | 2/16 | 14 | 2/23
2/3 | 2/17 | 14 | 2/23
2/4 | 2/20 | 16 | 2/23
2/5 | 2/20 | 15 | 2/23
2/6 | 2/20 | 14 | 3/2
2/7 | 2/21 | 14 | 3/2
2/8 | 2/22 | 14 | 3/2
2/9 | 2/23 | 14 | 3/2
2/10 | 2/23 | 13 | 3/2
2/11 | 2/24 | 13 | 3/2
2/12 | 2/27 | 15 | 3/2
2/13 | 2/27 | 14 | 3/2

## Slide 9: PRR 568 Settlement Statement Calendar
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
2/14 | 2/27 | 13 | 3/9
2/15 | 2/28 | 13 | 3/9
2/16 | 3/01 | 13 | 3/9
2/17 | 3/02 | 13 | 3/9
2/18 | 3/02 | 12 | 3/9
2/19 | 3/03 | 12 | 3/9
2/20 | 3/06 | 14 | 3/9
2/21 | 3/06 | 13 | 3/9
2/22 | 3/06 | 12 | 3/16
2/23 | 3/07 | 12 | 3/16
2/24 | 3/08 | 12 | 3/16
2/25 | 3/09 | 12 | 3/16
2/26 | 3/09 | 11 | 3/16
2/27 | 3/10 | 11 | 3/16
2/28 | 3/13 | 13 | 3/16
3/1 | 3/13 | 12 | 3/16
PRR638 Would Take Effect Here

## Slide 10: PRR 568 Settlement Statement Calendar
Operating Day | Initial Statement Publication Date | Days from Operating Day to initial Statement | Invoice Date
3/2 | 3/13 | 11 | 3/23
3/3 | 3/14 | 11 | 3/23
3/4 | 3/15 | 11 | 3/23
3/5 | 3/16 | 11 | 3/23
3/6 | 3/16 | 10 | 3/23
3/7 | 3/17 | 10 | 3/23
3/8 | 3/20 | 12 | 3/23
3/9 | 3/20 | 11 | 3/23
A/S Lookback changed from 21 to 14 days

## Slide 11: Invoice Payment Periods
2/16/2006
2/20/2006
2/23/2006
2/27/2006
3/02/2006
3/06/2006
3/09/2006
3/13/2006
3/16/2006
3/20/2006
3/23/2006
3/27/2006
3/30/2006
4/03/2006
4/06/2006
4/10/2006
2/13/2006
2/09/2006
Invoice Payment Periods without PRR 638
Invoice Payment Periods after PRR 638
8 Initials
8 Initials
8 Initials
8 Initials
8 Initials
8 Initials
8 Initials

## Slide 12
PRR 548, PRR 599

## Slide 13: PRR 599 Update
Currently, ERCOT remedies mismatched schedules by resolving both parties’ schedules into an Obligation to ERCOT and a Supply from ERCOT.
PRR 548 directs ERCOT to resolve only the difference between the mismatched schedules into an ERCOT Obligation or Supply, as appropriate.
PRR 599 directs ERCOT to provide a record of the amount of the mismatch to both parties involved in the mismatch.
PRR 599 is scheduled to be implemented with PRR 548 on March 29, 2006.

## Slide 14
Questions