Guiding Principles for ERCOT Project Prioritization   --  DRAFT  --  2/9/2006

Priority						Description

| 1 | Projects required by Statute, PUCT Order, NERC compliance or critical reliability of: - Grid Operations - IT Infrastructure - Commercial Settlement |
| --- | --- |
| 2 | High value for a majority of market segments or ERCOT |
| 3 | High value to one or two segments, or Medium value for a majority of market segments or ERCOT |
| 4 | Medium value for only one segment |
| 9 | Parking lot for non-prioritized projects |

Important Considerations:

- Consistent application of prioritization rules by all parties is critical

  - Everyone must play by the same rules

- Key Definitions

  - Critical – reliability or operational requirement that must be addressed immediately

  - High value – reliability or operational requirement that if left unaddressed will become critical

  - Medium value – important to improve reliability, service or efficiency of operations of the market

- Effective project prioritization is a combination of the following elements:

  - PRR / SCR / ERCOT Project Request / etc.

    - Project description and assumptions

    - Market costs and benefits

    - Credit implications

    - Relevance to nodal market

  - Impact Analysis

    - ERCOT implementation cost

    - ERCOT staffing impact

    - Estimated delivery time

    - Feasibility of implementation

  - CBA output

    - Net benefit $

    - Cost/benefit ratio

    - Scoring matrix (Reliability, Security, Efficiency, etc.)

    - Risk Reduction / Non-quantifiable Impacts

    - Market implementation cost

    - Feasibility of implementation

  - Other Considerations

    - Impact on ERCOT internal controls

    - Prioritization of audit and security projects will be based on the individual merits of the request

    - Feasibility of implementation

- Additional Recommendation

  - Refine questions and answers in scoring matrix section of CBA