## Slide 1: PRR 567 – Simplified Three-Part Bidding for Ancillary Services Impacts and Priority Issues
PRS
January 19, 2006

## Slide 2: Procedural History
01/19/05 PRR 567 posted
02/17/05 PRS / tabled pending further review
03/17/05 PRS / set up a task force for refinement
06/23/05 PRS / recommended approval
07/14/05 ERCOT submitted an Impact Analysis (IA),
08/24/05 PRS / recommended priority of 3.3
09/08/05 TAC / remanded PRR pending the development of a CBA
09/14/05 CBA was posted
09/29/05 PRS / reviewed the CBA
10/06/05 TAC / recommended approval with 1.2 priority and 54.5 rank
11/15/05 Board / remanded to TAC to develop a more detailed CBA and reconsider prioritization
12/1/05 TAC / remanded to PRS for further review of the CBA and reconsideration of priority and ranking
12/14/05 PRS / Refer to taskforce to develop a revised CBA

## Slide 3: Impact Analysis Highlights
Cost: 3-M ($1 to 3 million)
  Effort similar to RPRS ($2 Million) and Simultaneous A/S clearing ($1 Million) in Release 4.
  Cost estimate cannot be further refined until Project Requirements exist. Requirements will not be developed until after there is an approved PRR and associated, funded, project.
Time: 12 to 18 months
  Request for proposals (RFP) process (2-3 months)
  Application development (6-9 months)
  Integration testing (3-4 months)
  Market testing & implementation (1-2 months)
Extensive changes in ERCOT computer systems
Minimal business function and long-term staffing impact
No impact on ERCOT Grid Operations & Practices

## Slide 4: Known System Changes
Ancillary Service (A/S) Clearing Engine for three-part bidding
  Integration of three-part bids and hourly bids for A/S optimization
  Market Clearing Price for Capacity (MCPC) determination
  Timeline of market clearing and awards may need to be changed to accommodate change in processing time.
Market Operations System (MOS)
  Data interface with clearing engine
  Data interface with Lodestar
Market Operator Interface (MOI)
Market User Interface (MUI)
  Portal and XML
  Ability to receive new optional field values
Lodestar
  Development of “make-whole” payment process
Enterprise Data Warehouse (EDW)
  Mirror source system changes
  Update data extracts and coordinate with market
  Update MOMS (Public Utility Commission tool)
Application interfaces between the above systems
Potentially Outsourced Development, with oversight and Implementation by ERCOT staff
Developed and Implemented by ERCOT staff

## Slide 5: Prioritization Issues
Proposal appears to have high benefits; however,
The cost has to fit within ERCOT’s fixed budget
Implementing this PRR will require significant/complex system modifications that will not be part of the Nodal market design.
Implementing this PRR will require many of the same resources required for implementation of the Nodal market.
If the PRR is prioritized below the 2006 cut line, it’s unlikely that a Project associated with this PRR would be initiated, given its high cost.
If the PRR is prioritized just above the 2006 cut line, it’s unlikely that it would be initiated this year, given projected availability of ERCOT resources.
For a Project associated with this PRR to be initiated in 2006 would require that it have a priority not only above the cut line but higher than that assigned to Nodal market redesign Projects.